META TITLE: FinTech Embedded Payroll Advance Platform — UK HR SaaS — ClickMasters Case Study META DESC: A UK HR SaaS company with 1,200 employer clients and 84,000 employees on their platform wanted to embed an Ear... SLUG: /case-studies/fintech-embedded-payroll-advance/

Last updated: August 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech Embedded Payroll Advance Platform — UK HR SaaS

# FinTech Embedded Payroll Advance Platform — UK HR SaaS

| 🏭 FinTech / Earned Wage Access | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / Earned Wage Access ¦ Tech: React, Node.js/Fastify, PostgreSQL, HMRC RTI API, Modulr BaaS (Faster Payments), AWS eu-west-2 ¦ Compliance: FCA Consumer Duty, FCA EWA voluntary code, HMRC RTI, UK GDPR (employee data), MLRs 2017, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK HR SaaS company with 1,200 employer clients and 84,000 employees on their platform wanted to embed an Earned Wage Access (EWA) product — allowing employees to access a proportion of their earned wages before payday. FCA Consumer Duty (EWA is a consumer financial product), FCA CONC (consumer credit — structuring to avoid credit classification), HMRC payroll integration, UK GDPR for employee financial data, and anti-money laundering (MLRs 2017) were the requirements. Budget: £100,000.

|  | Our Approach |
| --- | --- |

EWA FCA Regulatory Structure: Earned Wage Access FCA classification: EWA structured correctly is not a regulated credit product (no interest, no fixed repayment schedule, employer-facilitated salary advance). FCA EWA guidance (2023): voluntary code of practice — no interest, no fees to employee, repayment via payroll only, advance limit (50% of earned wages, capped at £500). Consumer Duty: even where not technically regulated credit, Consumer Duty applies to any retail financial product. EWA product design: zero fees, zero interest, payroll-only repayment (deducted by employer from next payroll run).

HMRC Payroll Integration: HMRC Real Time Information (RTI): payroll deductions must be reported in FPS (Full Payment Submission) on or before payment date. EWA payroll deduction: when employee takes advance, employer records the advance amount as a deduction in next payroll run. API integration: HR SaaS payroll module → EWA deduction → RTI FPS automatic inclusion. HMRC PAYE: advance is not income (not subject to income tax or NI) — it is a salary advance, repaid from gross salary. Tax treatment confirmed with HMRC Technical guidance.

Employee Financial Wellbeing Architecture: EWA access control: employee must have worked a minimum of 3 days in current pay period before EWA access enabled. Advance limit: 50% of earned wages to date (calculated from shift/timesheet data), maximum £500 per advance, maximum 2 advances per pay period. Eligibility: employed status verified in HR SaaS (no advances for employees under notice of termination). Financial wellbeing dashboard: YTD advance history, repayment status, budget tracker (optional — not mandatory for EWA access).

UK GDPR Employee Financial Data: Employee EWA data: wage data (sensitive employment data), advance amount, repayment status. Legal basis: legitimate interests (employer offering financial wellbeing benefit) or contract performance (payroll administration). Employee consent: opt-in to EWA product explicitly — consent is not mandatory for employment. Data minimisation: only current pay period data processed for EWA — no historical wage data stored in EWA platform (HR SaaS holds payroll history).

|  | The Result |
| --- | --- |

Platform live at 14 weeks, £92,000 — under budget. 84,000 employees with EWA access. EWA adoption rate: 18% of employees used EWA in first 6 months. Average advance: £210. Repayment default rate: 0.3% (employer payroll deduction model virtually eliminates default). FCA EWA voluntary code compliance: independently reviewed and confirmed. HR SaaS NPS uplift: +12 points attributed to EWA feature by employer clients.

"18% EWA adoption in 6 months. 0.3% default rate — the payroll deduction model is why. NPS up 12 points from the EWA feature alone — employer clients now cite it as a reason they chose our HR SaaS. The FCA voluntary code compliance review gave us confidence to scale." — CPO, UK HR SaaS Company (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, HMRC RTI API, Modulr BaaS (Faster Payments), AWS eu-west-2 |
| Compliance | FCA Consumer Duty, FCA EWA voluntary code, HMRC RTI, UK GDPR (employee data), MLRs 2017, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ earned wage access software uk, embedded payroll advance platform uk, fintech hr saas uk