META TITLE: GovTech HMCTS Digital Witness Management — Crown Court Pilot — ClickMasters Case Study META DESC: An HMCTS-contracted digital supplier building a pilot digital witness management system for Crown Courts — ena... SLUG: /case-studies/govtech-hmcts-digital-witness-management/

Last updated: August 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › GovTech HMCTS Digital Witness Management — Crown Court Pilot

# GovTech HMCTS Digital Witness Management — Crown Court Pilot

| 🏭 GovTech / Justice | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: GovTech / Justice ¦ Tech: React, GOV.UK Design System, Node.js/Fastify, PostgreSQL, GOV.UK Notify, HMCTS Booking Service API, AWS eu-west-2 ¦ Compliance: UK GDPR Article 10, Victims' Code 2020, Witness Charter, PSBAR WCAG 2.1 AA, GDS Service Standard, Domestic Violence Crime and Victims Act 2004, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

An HMCTS-contracted digital supplier building a pilot digital witness management system for Crown Courts — enabling witnesses and victims to receive digital notifications, choose evidence-in-chief format (live appearance, pre-recorded cross-examination, video link), and receive support service referrals. UK GDPR for victim/witness personal data, Victims' Code 2020, Witness Charter, GDS Service Standard, WCAG 2.1 AA (PSBAR), and the Domestic Violence, Crime and Victims Act 2004 were mandatory. Budget: £70,000.

|  | Our Approach |
| --- | --- |

Victims' Code 2020 Digital Implementation: Victims' Code 2020: 12 rights for victims of crime. Key digital rights: Right 1 (information about progress of case), Right 3 (referral to support services within 5 working days), Right 8 (information about the trial). Digital notification: GOV.UK Notify SMS/email — case milestone notifications (charge authorised, hearing date set, trial outcome). Support service referral: automated referral within 5 working days of report (Victim Support, ISVA for sexual violence, IDVAs for domestic abuse — tailored by offence type).

Pre-Recorded Cross-Examination (Section 28): Section 28 Youth Justice and Criminal Evidence Act 1999: vulnerable witnesses (under 18, mental health, sexual offence victims) can have cross-examination pre-recorded before trial. Platform: Section 28 eligibility assessment (special measure application), pre-recording appointment booking (HMCTS Booking Service API), digital evidence submission (upload pre-recording to platform → secure transfer to court), and trial substitute playback scheduling (clerk marks pre-recording for jury playback during trial).

UK GDPR Victim Data — Highest Sensitivity: Victim data: personal data relating to criminal offences (Article 10 UK GDPR) — highest sensitivity. Processing basis: Article 6(1)(e) public task + Article 10 criminal offence data. Data minimisation: witness system receives only data necessary for witness management — not full prosecution case file. Access control: witness support officer sees their assigned witnesses only. Retention: witness contact data deleted 6 months after case conclusion (Victims' Code data management guidance).

GDS Service Standard and Accessibility: GDS Service Assessment Beta pass criteria: user research with victims and witnesses (particularly vulnerable groups — trauma-informed research approach), accessibility (WCAG 2.1 AA + cognitive accessibility for distressed users), and performance (< 3 second load time). ClickMasters designed with trauma-informed principles: clear, simple language, no unexpected questions, easy exit from process at any point, and explicit support information on every page. NVDA/VoiceOver testing with users who have a disability.

|  | The Result |
| --- | --- |

GDS Beta assessment: passed first attempt. Platform live at 12 weeks, £64,000 — under budget. Victims' Code Right 3 compliance (support referral within 5 working days): 97% (target: 90%). Case milestone notification delivery: 99.2% (SMS + email). Section 28 pre-recording bookings processed: 340 in pilot. Victim satisfaction with digital process: 4.1/5 (significant given inherent distress of criminal process). WCAG 2.1 AA: zero non-compliances. HMCTS extended pilot to 4 additional Crown Courts.

"97% Victims' Code Right 3 compliance — support referral within 5 working days for 97% of victims. That is the metric that matters in justice. Victim satisfaction 4.1 out of 5 in the context of criminal proceedings is remarkable. GDS Beta first attempt. HMCTS expanding to 4 more Crown Courts." — Programme Director, HMCTS Digital (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, GOV.UK Design System, Node.js/Fastify, PostgreSQL, GOV.UK Notify, HMCTS Booking Service API, AWS eu-west-2 |
| Compliance | UK GDPR Article 10, Victims' Code 2020, Witness Charter, PSBAR WCAG 2.1 AA, GDS Service Standard, Domestic Violence Crime and Victims Act 2004, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ hmcts digital witness management uk, victim support system uk, crown court digital platform uk