META TITLE: FinTech Crypto Asset Trading Platform — UK FCA Registered — ClickMasters Case Study META DESC: A UK FCA-registered Cryptoasset Business (registered under the Money Laundering Regulations 2017 for cryptoass... SLUG: /case-studies/fintech-crypto-asset-trading-platform/

Last updated: December 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech Crypto Asset Trading Platform — UK FCA Registered

# FinTech Crypto Asset Trading Platform — UK FCA Registered

| 🏭 FinTech / Crypto | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / Crypto ¦ Tech: Node.js/Fastify, React, PostgreSQL, Redis, Fireblocks API, Ledger Enterprise, ComplyAdvantage API, AWS eu-west-2 ¦ Compliance: FCA Cryptoasset Registration (MLRs 2017), FCA Financial Promotions (FSMA), FCA Consumer Duty (PS22/9), UK GDPR, AML/CTF Travel Rule, PCI-DSS SAQ-A, Cyber Essentials Plus, ISO 27001

|  | The Challenge |
| --- | --- |

A UK FCA-registered Cryptoasset Business (registered under the Money Laundering Regulations 2017 for cryptoassets) with 48,000 users and £240M average monthly trading volume needed to rebuild their legacy trading platform — replacing a PHP 5.6 monolith with a modern, compliant, high-performance platform. FCA Cryptoasset Registration (MLRs 2017), FCA Financial Promotions regime for cryptoassets (January 2024), UK GDPR, AML/CTF (Sanction screening, SAR filing), PCI-DSS (GBP deposit/withdrawal), and FCA Consumer Duty (consumer protection for retail crypto investors) were mandatory. Budget: £160,000.

|  | Our Approach |
| --- | --- |

FCA Cryptoasset Compliance Architecture: FCA Cryptoasset Registration (MLRs 2017): registered as a cryptoasset exchange provider. FCA Financial Promotions (January 2024): crypto promotions must include risk warning ("Don't invest unless you're prepared to lose all the money you invest"), 24-hour cooling-off period for new customers, personalised risk warning based on self-assessed knowledge. FCA Consumer Duty: "appropriate risk warnings are a cornerstone of crypto Consumer Duty compliance." Platform: compliance prompts on every transaction, risk warning on every login for retail customers, prominent "crypto is high risk, unregulated" messaging.

AML/CTF and Sanctions Screening: AML/CTF for crypto: Transaction Monitoring (rule-based + ML alerts), Customer Due Diligence (CDD — enhanced due diligence above £1,000 daily transaction threshold), Sanctions Screening (OFAC, OFSI, UN Consolidated List — screened on every deposit/withdrawal), and Suspicious Activity Reporting (SAR — automated SAR draft when TM alert confirmed). Travel Rule (Crypto Travel Rule — UK implementation June 2023): transfers above 1,000 EUR/equivalent require originator and beneficiary information (VASP-to-VASP transfers). ComplyAdvantage API: real-time sanctions and PEP screening.

High-Performance Order Matching Engine: Crypto trading order book: limit orders and market orders. Order matching engine: Node.js with in-memory order book (BTree sorted structure — price/time priority matching). Performance target: 10,000 orders/second (peak trading during market volatility). Redis sorted sets: real-time order book publication (bid/ask spread published via WebSocket to all connected clients within 50ms of order event). PostgreSQL: trade history, executed orders, user balances — append-only event log (no order updates, only new events). Reconciliation: hourly balance reconciliation (sum of all user balances from event log vs total custodied assets).

Custodianship and Withdrawal Security: Crypto custody: hot wallet (Fireblocks API — MPC-based custody) for immediate withdrawals (up to daily limit), cold wallet (Ledger Enterprise — hardware security module) for bulk storage (95% of assets). Withdrawal workflow: user requests withdrawal → AML screening → cooling-off period (24 hours for amounts above £5,000) → senior compliance officer approval above £50,000 → Fireblocks hot wallet withdrawal (instant) or cold wallet transfer (1 business day). Whitelist addresses: user can only withdraw to KYC-verified addresses (reduces theft risk). 2FA mandatory: TOTP required for all withdrawals.

|  | The Result |
| --- | --- |

FCA Financial Promotions compliance confirmed. Platform live at 22 weeks, £148,000 — under budget. FCA MLRs 2017 registration maintained (no remedial action from FCA supervisory engagement). 48,000 users migrated zero downtime. Order matching throughput: 12,400 orders/second sustained (vs target 10,000). Financial Promotions: 100% compliant (24-hour cooling-off, risk warnings, personalisation). AML alerts: automated (previously manual review). Travel Rule: 98.4% automated compliance. FCA Consumer Duty review: confirmed compliant.

"FCA supervisory engagement with zero remedial action required — in the current FCA crypto enforcement environment, that is the outcome that matters most. 12,400 orders/second. Travel Rule 98.4% automated. Financial Promotions 100% compliant including 24-hour cooling-off. 48,000 users migrated zero downtime from a PHP 5.6 monolith. FCA Consumer Duty confirmed. ClickMasters understood FCA crypto regulation in a way that very few development partners do." — CEO, UK Crypto Exchange (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Node.js/Fastify, React, PostgreSQL, Redis, Fireblocks API, Ledger Enterprise, ComplyAdvantage API, AWS eu-west-2 |
| Compliance | FCA Cryptoasset Registration (MLRs 2017), FCA Financial Promotions (FSMA), FCA Consumer Duty (PS22/9), UK GDPR, AML/CTF Travel Rule, PCI-DSS SAQ-A, Cyber Essentials Plus, ISO 27001 |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ crypto trading platform uk fca registered, cryptoasset exchange software uk, uk crypto fca compliance technology