META TITLE: FinTech Peer-to-Peer Lending Platform — UK FCA Authorised — ClickMasters Case Study META DESC: A UK FCA-authorised peer-to-peer lending platform with 28,000 lenders, £280M loans under management, and trans... SLUG: /case-studies/fintech-peer-to-peer-lending-platform/

Last updated: January 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech Peer-to-Peer Lending Platform — UK FCA Authorised

# FinTech Peer-to-Peer Lending Platform — UK FCA Authorised

| 🏭 FinTech / P2P Lending | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / P2P Lending ¦ Tech: React, Node.js/Fastify, PostgreSQL, TrueLayer AISP, Onfido, ComplyAdvantage, Companies House API, Experian API, HMRC ISA Manager API, AWS eu-west-2 ¦ Compliance: FCA COBS 18A P2P, FCA Consumer Duty (PS22/9), AML MLRs 2017, UK GDPR, Open Banking (PSD2/PSRs), HMRC Third Party Reporting, Cyber Essentials Plus, ISO 27001

|  | The Challenge |
| --- | --- |

A UK FCA-authorised peer-to-peer lending platform with 28,000 lenders, £280M loans under management, and transitioning from FCA P2P permissions to full investment firm status (FCA COLL — collective investment schemes) needed to modernise their legacy PHP 7 platform. FCA COLL (if moving to IFISA or fund structure), FCA P2P Lending (COBS 18A), FCA Consumer Duty PS22/9, FSCS (Financial Services Compensation Scheme) notifications, UK GDPR, AML MLRs 2017, and Open Banking (AISP for borrower affordability) were mandatory. Budget: £160,000.

|  | Our Approach |
| --- | --- |

FCA COBS 18A P2P Platform Architecture: COBS 18A (Peer-to-Peer Lending): FCA-specific rules for P2P platforms. COBS 18A requirements: (1) lender-specific risk disclosure (risk warning on every lender dashboard — "your capital is at risk"), (2) lender classification (sophisticated, high net worth, restricted — limits on how much retail investors can invest), (3) appropriateness assessment (retail lenders complete questionnaire — verify understanding of P2P risks), (4) wind-down plan (operational continuity plan if platform fails — FCA requires documented plan), (5) provision fund disclosure (if provision fund exists — accurate representation of cover). Platform: appropriateness assessment workflow at onboarding, annual risk disclosure confirmation, investment limits enforced by account type.

Credit Assessment and Open Banking Affordability: Borrower credit assessment: (1) Experian/Equifax credit file (credit score, defaults, CCJs, IVAs), (2) TrueLayer Open Banking AISP (6-month income and expenditure data — COBS 18A creditworthiness assessment), (3) Companies House API (for business loans — director search, financial accounts), (4) HMRC Making Tax Digital API (self-employed income verification — SA302 alternative). Credit model: logistic regression (probability of default) trained on 5 years historical loan data. Automated decision: < 5 minutes for personal loans up to £15,000. Manual underwriting: > £15,000 or any automated decline that meets manual review criteria.

Lender Portfolio and Secondary Market: Lender portfolio: lender dashboard (invested amount, expected return, current yield, risk band distribution, expected default rate). Diversification: automatic loan allocation (lender's investment spread across minimum 50 loans — reduces concentration risk). Secondary market: lenders can sell loan parts to other lenders (liquidity mechanism — important for COBS 18A wind-down plan). Secondary market API: loan part listing, buyer matching, settlement. Lender tax reporting: annual tax certificate (interest income, FSCS protections). IFISA wrapper: lenders can hold P2P loans in an Innovative Finance ISA — ClickMasters integrates HMRC ISA manager API.

AML/CTF and Fraud Prevention: P2P AML: (1) lender KYC (Onfido eKYC — identity + address verification), (2) borrower KYC (enhanced due diligence for business loans — directors verified), (3) PEP/sanctions screening (ComplyAdvantage — lenders and borrowers), (4) source of funds declaration (lenders above £50,000 must declare source of funds), (5) transaction monitoring (unusual lending patterns — rapid large deposits, unusual repayment behaviour). HMRC self-reporting: P2P platforms must provide HMRC with annual data on all lender interest paid (HMRC Reporting Rule — Third Party Reporting). Fraud detection: ML model trained on historical fraud cases (account takeover, synthetic identity fraud).

|  | The Result |
| --- | --- |

FCA COBS 18A compliance confirmed. Platform live at 24 weeks, £148,000 — under budget. 28,000 lenders migrated zero downtime from legacy PHP 7. Appropriateness assessment completion: 94.2% of lenders (6.8% restricted to lower risk bands). Open Banking borrower adoption: 68% of personal loan applicants sharing bank data. Credit decision time: 11 minutes average (legacy: 3.2 days). Secondary market liquidity: 84% of listed loan parts traded within 14 days. FCA Consumer Duty review: confirmed compliant. AML screening: 100% automated.

"28,000 lenders migrated zero downtime from PHP 7. Credit decision from 3.2 days to 11 minutes. Secondary market 84% traded within 14 days. Open Banking borrower adoption 68%. Appropriateness assessment 94.2% completion. FCA Consumer Duty confirmed. AML 100% automated. The COBS 18A wind-down plan integration — the operational continuity documentation built into the platform — was the compliance work that differentiated us with the FCA." — CEO, UK P2P Lending Platform (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, TrueLayer AISP, Onfido, ComplyAdvantage, Companies House API, Experian API, HMRC ISA Manager API, AWS eu-west-2 |
| Compliance | FCA COBS 18A P2P, FCA Consumer Duty (PS22/9), AML MLRs 2017, UK GDPR, Open Banking (PSD2/PSRs), HMRC Third Party Reporting, Cyber Essentials Plus, ISO 27001 |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ peer to peer lending platform uk fca, p2p lending software uk, fintech cobs 18a platform uk