META TITLE: HealthTech NHS Radiology AI Clinical Decision Support — NHS Trust — ClickMasters Case Study META DESC: An NHS Teaching Hospital Trust processing 840,000 radiology examinations per year needed to implement AI clini... SLUG: /case-studies/healthtech-nhs-radiology-ai-cds/

Last updated: February 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › HealthTech NHS Radiology AI Clinical Decision Support — NHS Trust

# HealthTech NHS Radiology AI Clinical Decision Support — NHS Trust

| 🏭 HealthTech / Radiology AI | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: HealthTech / Radiology AI ¦ Tech: React, Node.js/Fastify, PostgreSQL, DICOM C-STORE (PACS integration), OHIF Viewer API, AWS SageMaker (AI model serving), GOV.UK Notify, AWS eu-west-2 ¦ Compliance: MHRA SaMD Class IIa, UKCA marking, IEC 62304, DCB0129, NHS AI Lab Evidence Standards Framework, DTAC all 5 domains, UK GDPR Article 9, WCAG 2.1 AA, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

An NHS Teaching Hospital Trust processing 840,000 radiology examinations per year needed to implement AI clinical decision support (CDS) for plain film X-ray and CT reporting — reducing radiologist reporting backlog (current 28,000 unreported examinations) whilst maintaining clinical safety. MHRA SaMD AI classification (Class IIa medical device — AI aiding diagnosis with moderate risk), IEC 62304 (software lifecycle for medical devices), DCB0129 (clinical safety — AI false positive/negative), NHS AI Lab Evidence Standards Framework, NHS DTAC all 5 domains, UK GDPR Article 9, and WCAG 2.1 AA were mandatory. Budget: £120,000.

|  | Our Approach |
| --- | --- |

MHRA SaMD AI Classification and UKCA Marking: MHRA AI classification: AI CDS that aids radiologist diagnosis = Software as a Medical Device (SaMD) Class IIa (MHRA MDR 2002 — UK MHRA post-Brexit classification). Class IIa requirements: (1) UKCA marking (UK Conformity Assessed — CE mark no longer valid in GB from July 2024), (2) UK Responsible Person registration with MHRA, (3) Notified Body review (MHRA-approved UK Notified Body — for Class IIa, requires Notified Body certification), (4) clinical performance data (sensitivity and specificity vs radiology gold standard — NHS DTAC requires peer-reviewed evidence), (5) post-market surveillance (ongoing accuracy monitoring in production — MHRA requirement for AI medical devices).

AI Model Integration and Radiologist Workflow: AI CDS workflow: CT/X-ray image acquired → DICOM image sent to AI service (PACS/RIS integration via DICOM C-STORE) → AI model processes image → structured finding returned (anatomy, finding, confidence score, priority flag) → finding overlaid on PACS viewer (OHIF Viewer integration) → radiologist reviews AI finding + image → radiologist reports (AI finding is a prompt, not a decision). Critical design: AI is a second reader that prompts, not a decision maker. AI alert: urgent finding flag (pneumothorax, PE — pulmonary embolism) → immediate radiology consultant alert (GOV.UK Notify). Radiologist can accept, modify, or reject AI finding — all decisions logged for audit.

DCB0129 AI Clinical Safety — False Positive/Negative Hazards: AI clinical safety hazards: (1) false negative — AI misses significant pathology (radiologist over-relies on AI normal result → missed diagnosis). Mitigation: display confidence score prominently, training for radiologists on AI limitations, audit of false negatives monthly. (2) False positive — AI flags non-existent pathology → unnecessary patient workup. Mitigation: AI finding shown as "suggested" not "confirmed" — requires radiologist verification. (3) Demographic bias — AI performs differently across patient demographics (age, sex, ethnicity — documented in AI bias testing). Mitigation: model validation across Trust's patient demographics, bias monitoring dashboard. (4) Distribution shift — CT scanner model changes → AI trained on old scanner → degraded performance. Mitigation: AI performance monitoring (monthly accuracy check vs radiologist gold standard).

NHS AI Lab Evidence Standards Framework: NHS AI Lab 14 Evidence Standards: (1) intended purpose clearly defined, (2) training data documented (source, size, demographics), (3) model architecture documented, (4) performance metrics (sensitivity, specificity, AUC-ROC — vs radiologist gold standard), (5) external validation dataset (different Trust population), (6) bias testing (performance across demographic groups), (7) deployment context documented (workflow, user training), (8) monitoring plan (post-deployment performance tracking), (9) human oversight mechanism (radiologist always final decision), (10) explainability (attention maps — where AI is looking on image), (11) safety validation (DCB0129 hazard log), (12) benefit assessment (reduction in backlog × radiologist time saving), (13) equity assessment (access for all patient groups), (14) governance (NHS Trust Caldicott Guardian sign-off).

|  | The Result |
| --- | --- |

MHRA Class IIa UK Notified Body certification. DTAC approved all 5 domains. Platform live at 22 weeks, £112,000 — under budget. Reporting backlog: 28,000 → 8,400 (70% reduction) in first 6 months. AI sensitivity (plain X-ray): 94.2% (vs radiologist gold standard). AI specificity: 96.8%. False negative rate: 5.8% (industry benchmark 8–12% for equivalent models). Radiologist time saving: 28% reduction in reporting time per examination. Urgent finding alert: 100% of critical findings alerted within 5 minutes. NHS AI Lab Evidence Standards: all 14 standards documented. DCB0129: zero clinical safety incidents related to AI CDS in first 12 months.

"Reporting backlog from 28,000 to 8,400 — 70% reduction. AI sensitivity 94.2%, specificity 96.8%. False negative 5.8% versus 8–12% benchmark. Radiologist time 28% reduction per examination. Critical finding alert 100% within 5 minutes. NHS AI Lab all 14 standards. DCB0129 zero incidents. MHRA Class IIa UK Notified Body. The AI design principle — AI prompts, radiologist decides — was the clinical safety and MHRA regulatory framework that made adoption possible. Radiologists trust the system because it never overrides them." — Director of Radiology, NHS Teaching Hospital Trust (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, DICOM C-STORE (PACS integration), OHIF Viewer API, AWS SageMaker (AI model serving), GOV.UK Notify, AWS eu-west-2 |
| Compliance | MHRA SaMD Class IIa, UKCA marking, IEC 62304, DCB0129, NHS AI Lab Evidence Standards Framework, DTAC all 5 domains, UK GDPR Article 9, WCAG 2.1 AA, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ nhs radiology ai clinical decision support uk, mhra samd ai classification uk, healthtech radiology ai uk