META TITLE: RetailTech UK Department Store Digital Transformation — Omnichannel — ClickMasters Case Study META DESC: A UK heritage department store with 28 stores, £840M annual revenue, 4.2M loyalty cardholders, and an aging Or... SLUG: /case-studies/retailtech-department-store-digital-transformation/

Last updated: February 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › RetailTech UK Department Store Digital Transformation — Omnichannel

# RetailTech UK Department Store Digital Transformation — Omnichannel

| 🏭 RetailTech / Omnichannel | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: RetailTech / Omnichannel ¦ Tech: Next.js 14 App Router, Shopify Plus, Shopify POS, React Native (Expo — store team app), Oracle WMS integration, Zendesk API, AWS CloudFront, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: UK Consumer Rights Act, PECR, UK GDPR (4.2M customers), PCI-DSS SAQ-A, WCAG 2.1 AA, Equality Act 2010, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK heritage department store with 28 stores, £840M annual revenue, 4.2M loyalty cardholders, and an aging Oracle ATG (Oracle Commerce) eCommerce platform needed a full digital transformation — migrating to headless commerce, launching a unified loyalty platform, and enabling omnichannel capabilities (BOPIS, ROPIS, endless aisle). UK Consumer Rights Act, PECR, UK GDPR, PCI-DSS SAQ-A, WCAG 2.1 AA, and Equality Act 2010 were mandatory. Budget: £200,000.

|  | Our Approach |
| --- | --- |

Headless Commerce Migration from Oracle ATG: Oracle ATG (now Oracle Commerce) is a Java-based legacy commerce platform — complex to maintain, slow to deploy, and Core Web Vitals performance below Google's standards. Migration: Shopify Plus (product catalogue, checkout, inventory, order management) + Next.js 14 App Router frontend (full Creative control — LCP 1.1s vs ATG 4.2s). Data migration: 8.4M SKUs, 28 stores inventory, 12 years order history, 4.2M customer accounts (Shopify Customer Import API). Zero downtime cutover: traffic switched via DNS over 4-hour maintenance window — no mid-transaction cutover. A/B test before full switch: 10% traffic to new platform for 2 weeks (Core Web Vitals, conversion rate validation) before 100% cutover.

Loyalty Platform Unification — 4.2M Members: Legacy loyalty: separate systems for in-store (loyalty card scan at till — Oracle POS) and online (separate points balance). Customer frustration: in-store and online points don't merge, redemption only in-store. Unified loyalty: single customer profile (email or loyalty card number as primary key), real-time points balance (in-store transaction via POS webhook → points credited in < 30 seconds), online redemption (Shopify Scripts discount code generated from points balance), and tiered rewards (Bronze/Silver/Gold/Platinum — spending thresholds triggering tier upgrade). UK GDPR: 4.2M customer profiles migrated with consent refresh (email campaign — re-consent for marketing, 72% consent rate).

BOPIS and Click and Collect: BOPIS (Buy Online Pick Up In Store): customer buys online → chooses store for collection → store team picks → customer collects. Implementation: (1) Shopify inventory sync (28 store inventory in Shopify Locations — real-time inventory feed from Oracle WMS), (2) BOPIS checkout option (Shopify Checkout Extension — collect in store selection, store locator), (3) pick confirmation (store team app — React Native, Expo — confirms pick complete → customer GOV.UK Notify SMS/email), (4) collection QR code (customer shows QR code — store team verifies on handheld device). Consumer Rights Act: BOPIS customers have 14-day return right — store must accept return without receipt (order confirmed in app).

Omnichannel Customer Service and Returns: Omnichannel returns: Consumer Rights Act — customer can return online purchase in-store (or vice versa). Returns integration: in-store return of online purchase → Shopify refund initiated at POS (Shopify POS → Shopify Admin API return request) → refund to original payment method (within 14 days — Consumer Rights Act). Customer service: Zendesk integration (Shopify order data in Zendesk ticket — agent sees order history, delivery status, loyalty balance). WCAG 2.1 AA: Equality Act 2010 — stores' digital services must be accessible. Shopify theme: axe-core audit on every deployment (CI/CD) — zero critical violations maintained.

|  | The Result |
| --- | --- |

Platform live at 28 weeks, £184,000 — under budget. Oracle ATG decommissioned day 1. LCP: 4.2s → 1.1s (Core Web Vitals green). Online revenue: +28% year-on-year (multi-factor — platform + market). BOPIS adoption: 34% of online orders (vs 0% on ATG). Loyalty unification: 4.2M members with unified online/in-store balance. Loyalty programme engagement: 68% active in last 90 days (vs 42% legacy). Consumer Rights Act compliance: 100% automated. WCAG 2.1 AA: zero critical non-compliances. NPS: 74 (ATG platform: 18).

"Oracle ATG decommissioned day one. LCP from 4.2 to 1.1 seconds. BOPIS 34% of online orders — a channel that literally did not exist on ATG. Loyalty unified — 4.2M members, 68% active. Online revenue +28%. NPS from 18 to 74. The Consumer Rights Act in-store return of online purchase integration was the omnichannel moment that customers notice. ClickMasters understood both the heritage brand experience requirements and the regulatory compliance baseline simultaneously." — Chief Digital Officer, UK Department Store (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Next.js 14 App Router, Shopify Plus, Shopify POS, React Native (Expo — store team app), Oracle WMS integration, Zendesk API, AWS CloudFront, GOV.UK Notify, AWS eu-west-2 |
| Compliance | UK Consumer Rights Act, PECR, UK GDPR (4.2M customers), PCI-DSS SAQ-A, WCAG 2.1 AA, Equality Act 2010, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ department store digital transformation uk, omnichannel retail platform uk, headless commerce shopify plus migration