META TITLE: HealthTech NHS AI Radiology Triage -- MHRA Class IIa -- ClickMasters Case Study META DESC: NHS Trust radiology processing 280,000 imaging studies per year needed AI-assisted triage prioritising urgent ... SLUG: /case-studies/healthtech-nhs-ai-radiology-triage/

Last updated: May 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home > Case Studies > HealthTech NHS AI Radiology Triage -- MHRA Class IIa

# HealthTech NHS AI Radiology Triage -- MHRA Class IIa

| HealthTech / AI / Radiology | UK | On Time | Fixed Price |
| --- | --- | --- | --- |

Sector: HealthTech / AI / Radiology ¦ Tech: React, Node.js/Fastify, PostgreSQL, DICOM C-STORE (pynetdicom), ResNet-50 (PyTorch), AWS SageMaker, Sectra PACS API, HL7 ORM, AWS eu-west-2 ¦ Compliance: MHRA Class IIa SaMD, UKCA (BSI Assurance UK), IEC 62304 Class B, ISO 14971, DCB0129, NHS AI Lab 14 Standards, DTAC all 5 domains, UK GDPR Article 9

|  | The Challenge |
| --- | --- |

NHS Trust radiology processing 280,000 imaging studies per year needed AI-assisted triage prioritising urgent findings (pneumothorax, intracranial haemorrhage, PE). MHRA Class IIa SaMD, IEC 62304 Class B, DCB0129, NHS DTAC all 5 domains, UKCA marking (BSI), NHS AI Lab 14 Standards, UK GDPR Article 9. Budget GBP130,000.

|  | Our Approach |
| --- | --- |

MHRA Class IIa Regulatory Pathway: Class IIa requirements: (1) UK Notified Body (BSI Assurance UK) technical file review, (2) IEC 62304 Class B documentation, (3) ISO 14971 risk management, (4) clinical evaluation (3-month prospective validation -- 500 cases, sensitivity and specificity per pathology), (5) UKCA marking, (6) MHRA DESH registration, (7) Post-Market Surveillance Plan.

NHS AI Lab 14 Standards: Key standards for radiology AI: Standard 1 (AI triage prioritises worklist order -- does not diagnose independently), Standard 2 (training data demographics documented), Standard 3 (which pathologies AI detects explicitly documented), Standard 8 (AI confidence score and highlighted image region shown -- not binary flag), Standard 14 (quarterly performance review -- sensitivity/specificity tracked in production). Demographic bias: sensitivity across age groups, sex, BMI documented.

DCB0129 Clinical Safety: Primary hazard: AI de-prioritising urgent finding. Design: (1) AI is advisory -- radiologist retains clinical responsibility, (2) AI cannot move a study below standard priority (can elevate to urgent, never demote), (3) all studies reviewed regardless of AI score, (4) urgent threshold conservatively set (sensitivity >98% for pneumothorax/intracranial haemorrhage), (5) radiologist override recorded for continuous learning.

PACS Integration: Integration: (1) DICOM C-STORE listener (studies from CT/MRI/X-ray), (2) AI inference (ResNet-50 fine-tuned -- <10 seconds per study), (3) DICOM SR (AI score plus highlighted region attached to study), (4) worklist re-prioritisation (HL7 ORM update to RIS), (5) radiologist interface (AI overlay in Sectra IDS7 -- shown while reporting, not before, to avoid anchoring bias).

|  | The Result |
| --- | --- |

MHRA Class IIa UKCA obtained (BSI). Platform live at 32 weeks, GBP124,000 under budget. AI sensitivity: 97.8% pneumothorax, 98.4% intracranial haemorrhage, 96.2% PE. Urgent report time: 84 to 28 minutes. Override rate: 4.2% (retraining dataset). NHS AI Lab all 14 documented. DCB0129 zero incidents. DTAC all 5 domains first-submission success.

"UKCA obtained. Sensitivity 97.8% pneumothorax, 98.4% intracranial. Urgent report 84 to 28 minutes. Override 4.2%. AI Lab all 14. DCB0129 zero. DTAC all 5 first submission. The design that matters: AI can only elevate urgency, never reduce it. Advisory not autonomous. That is what got DCB0129 sign-off. First AI radiology system the Clinical Safety Officer had seen that understood the difference between decision support and decision making." -- Clinical Director of Radiology, NHS Trust (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, DICOM C-STORE (pynetdicom), ResNet-50 (PyTorch), AWS SageMaker, Sectra PACS API, HL7 ORM, AWS eu-west-2 |
| Compliance | MHRA Class IIa SaMD, UKCA (BSI Assurance UK), IEC 62304 Class B, ISO 14971, DCB0129, NHS AI Lab 14 Standards, DTAC all 5 domains, UK GDPR Article 9 |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. -> clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ nhs ai radiology triage mhra samd uk, clinical decision support ai uk, healthtech radiology ai ukca