META TITLE: NHS-Connected Mental Health App — DTAC Approved — ClickMasters Case Study META DESC: NHS-Connected Mental Health App — DTAC Approved. A UK mental health technology company needed to build a patient-facing digital therapy support app connected to NHS syst... SLUG: /case-studies/nhs-mental-health-app-dtac/ SCHEMA: Article + BreadcrumbList

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › NHS-Connected Mental Health App — DTAC Approved

# NHS-Connected Mental Health App — DTAC Approved

| 🏭 HealthTech / NHS Digital | 🇬🇧 UK Client | 💷 UK GDPR Compliant | ✅ Delivered on Time | 📋 Fixed Price |
| --- | --- | --- | --- | --- |

Sector: HealthTech / NHS Digital ¦ Technology: React Native, Node.js, FastAPI, FHIR R4 UK Core, NHS Login OIDC, AWS eu-west-2, PostgreSQL, Terraform ¦ Compliance: DTAC (all 5 domains), DSP Toolkit "Standards Met", Cyber Essentials Plus, CREST pen test, WCAG 2.1 AA, DCB0129, UK GDPR Article 9

|  | The Challenge — Situation & Problem |
| --- | --- |

A UK mental health technology company needed to build a patient-facing digital therapy support app connected to NHS systems. The app needed: NHS Login for patient identity verification, FHIR R4 data model for clinical records, DTAC compliance across all 5 domains, and WCAG 2.1 AA accessibility. A previous developer had built a version that failed DTAC Domains 2, 3, and 5. ClickMasters was engaged for full remediation and rebuild of the failed components.

|  | Our Approach — What We Built |
| --- | --- |

DTAC Domain 3 (Technical Security) Remediation: Achieved Cyber Essentials Plus certification (4 weeks). Commissioned CREST-certified penetration test (identified and remediated 2 High and 6 Medium findings). Implemented automated dependency scanning in CI/CD pipeline (Dependabot, 14-day patch SLA).

DTAC Domain 2 (Data Protection) Remediation: Completed DSP Toolkit to "Standards Met" level. Implemented FHIR R4 data model for clinical data (replacing custom JSON schema). Completed DPIA for high-risk processing of mental health data (Article 9 special category). Revised Article 28 DPA with NHS organisations.

DTAC Domain 5 (Usability & Accessibility) Remediation: WCAG 2.1 AA audit (automated + manual screen reader testing with NVDA). Identified 23 accessibility failures. Remediated all 23 over 3 sprints. Re-tested with screen reader users. Evidence pack compiled.

NHS Login Integration: Completed NHS Digital supplier onboarding (P5 assurance level for mental health service). Implemented OIDC authorisation code flow with PKCE. Tested in NHS Digital sandbox and integration environments.

|  | The Result — Outcomes & Impact |
| --- | --- |

DTAC resubmission approved on first attempt following remediation. NHS App Library listed 14 weeks after ClickMasters engagement began. 1,200 NHS patient registrations in first 8 weeks. DSP Toolkit "Standards Met" maintained at annual renewal.

"After failing DTAC twice with our previous developer, ClickMasters understood exactly what was needed to pass. The DTAC remediation was methodical — they fixed exactly the right things and compiled evidence the NHS Digital assessors accepted immediately." — Founder, UK HealthTech Company (name withheld)

|  | Technology Stack & Compliance |
| --- | --- |

| Category | Details |
| --- | --- |
| Technologies Used | React Native, Node.js, FastAPI, FHIR R4 UK Core, NHS Login OIDC, AWS eu-west-2, PostgreSQL, Terraform |
| Compliance Achieved | DTAC (all 5 domains), DSP Toolkit "Standards Met", Cyber Essentials Plus, CREST pen test, WCAG 2.1 AA, DCB0129, UK GDPR Article 9 |
| Delivery Model | Fixed-price Agile — 2-week sprints |
| Timeline | Delivered on agreed schedule |
| IP Ownership | 100% transferred to client on delivery |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

- Book a Consultation: /contact/

Build Something Similar Book a free consultation. We'll scope your project and give you a realistic cost and timeline estimate. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Case study: nhs app development uk, healthtech software development uk, dtac compliance uk