META TITLE: PropTech Commercial Property Search Platform — UK Real Estate Portal — ClickMasters Case Study META DESC: A UK commercial property search portal (competing with CoStar and EGi) needed to rebuild their legacy platform... SLUG: /case-studies/proptech-commercial-property-search-portal/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › PropTech Commercial Property Search Platform — UK Real Estate Portal

# PropTech Commercial Property Search Platform — UK Real Estate Portal

| 🏭 PropTech / Commercial Real Estate | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: PropTech / Commercial Real Estate ¦ Tech: Next.js, Node.js/Fastify, Elasticsearch, PostgreSQL, HMLR Linked Data API, EPC Register API, Companies House API, OS Places API, Matterport embed, Stripe, AWS eu-west-2 ¦ Compliance: UK GDPR, PECR (cookie consent, email marketing), ICO registration, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK commercial property search portal (competing with CoStar and EGi) needed to rebuild their legacy platform — a 2010 PHP monolith with no API, no mobile support, and slow search (12-second average page load). The new platform needed: sub-1-second search across 140,000 commercial property listings, HMLR and EPC API integration for property data enrichment, an agent CMS for listing management, and a subscription billing model. UK GDPR for property searcher data and PECR for marketing were the requirements. Budget: £160,000.

|  | Our Approach |
| --- | --- |

Elasticsearch for Property Search: Elasticsearch for full-text and geospatial search: 140,000 listings indexed with property type, size, rent/sale price, postcode polygon, EPC rating, availability, and keywords. Geospatial search: radius search, polygon search (draw on map), and OS postcode sector lookup. Search latency: p95 < 400ms. Autocomplete: typeahead for location (OS Places API) and property reference.

HMLR and EPC Data Enrichment: HMLR Commercial property data: Price Paid Data (commercial transactions) via HMLR Linked Data API. EPC Register API (MHCLG): energy performance certificate for each property — displayed as part of listing. Companies House API: occupier company information (registered address, company status, SIC code). Automated enrichment: new listings trigger background enrichment job.

Agent CMS and Listing Management: Agent portal: listing creation (structured fields + free text), photo upload (S3 with automatic WebP conversion), floor plan upload, virtual tour embed (Matterport). Listing publication workflow: agent submits → automatic data validation → published (or held for review if data quality flags triggered). Subscription tiers: Basic (5 listings), Professional (50 listings), Enterprise (unlimited + API access).

UK GDPR and PECR Compliance: PECR: cookie consent management (Cookiebot) — analytics cookies only with consent. Email marketing: opt-in consent at registration with granular preferences (new listings alerts, market reports, partner offers). UK GDPR Article 6: legitimate interest for property search data processing, consent for marketing. Data minimisation: search history retained for 30 days (personalisation), not permanently profiled.

|  | The Result |
| --- | --- |

Platform live at 20 weeks, £152,000 — under budget. Search latency: 12 seconds → 0.38 seconds p95 (32x improvement). Listing count: 140,000 properties. Agent portal adoption: 82% of registered agents created listings within 30 days of portal launch. Subscription revenue: £24,000 MRR at month 6 (vs £0 on legacy — legacy was free). ICO GDPR audit: zero findings. Core Web Vitals: LCP 1.2s (green).

"12 seconds to 0.38 seconds. Every commercial property agent in the UK knows how unusable our old search was. The Elasticsearch rebuild is the product. £24,000 MRR in six months from a product that was previously free proves agents see the value in the new experience." — CEO, UK Commercial Property Portal (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Next.js, Node.js/Fastify, Elasticsearch, PostgreSQL, HMLR Linked Data API, EPC Register API, Companies House API, OS Places API, Matterport embed, Stripe, AWS eu-west-2 |
| Compliance | UK GDPR, PECR (cookie consent, email marketing), ICO registration, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ proptech commercial property search uk, elasticsearch property platform uk, real estate portal development uk