META TITLE: PropTech Conveyancing Automation — UK Law Firm — ClickMasters Case Study META DESC: A UK conveyancing law firm completing 4,200 property transactions per year wanted to automate their conveyanci... SLUG: /case-studies/proptech-conveyancing-automation-uk/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › PropTech Conveyancing Automation — UK Law Firm

# PropTech Conveyancing Automation — UK Law Firm

| 🏭 PropTech / LegalTech | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: PropTech / LegalTech ¦ Tech: Next.js, Node.js/Fastify, PostgreSQL, HMLR Business Gateway API, HMRC SDLT API, SearchFlow API, Groundsure API, AWS eu-west-2 ¦ Compliance: HMLR Business Gateway, HMRC SDLT, SRA Code of Conduct, SRA Accounts Rules, UK GDPR, Land Registration Act 2002, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK conveyancing law firm completing 4,200 property transactions per year wanted to automate their conveyancing process — reducing the 14-week average transaction time, eliminating repetitive data entry, and meeting the Ministry of Housing's Digital Conveyancing initiative standards. HMLR Digital Registration Service (AP1/TR1 electronic lodgement), SDLT (Stamp Duty Land Tax) HMRC API, Land Registry searches, and SRA professional obligations were the primary requirements. Budget: £95,000.

|  | Our Approach |
| --- | --- |

HMLR Digital Registration Service: HMLR DRS (Digital Registration Service): electronic AP1 (Application to Register) and TR1 (Transfer of Whole) lodgement via HMLR Business Gateway API. Pre-lodgement validation: automated validation against HMLR requirements before submission (reducing rejection rate). Title register retrieval: OS1 (Official Search of Whole) automated via Business Gateway. Priority period tracking: 30 business day priority period alert management.

SDLT Automation: HMRC SDLT (Stamp Duty Land Tax) return API: SDLT1 return auto-populated from transaction data (purchase price, property type, buyer status — first-time buyer, additional property). SDLT calculation engine: implements all SDLT bands, first-time buyer relief, multiple dwellings relief, non-residential rates. Submission via HMRC API with reference number retrieval. SDLT certificate generation (required for HMLR registration).

Property Search Automation: Local authority searches: automated ordering via SearchFlow API (connecting to all UK local authorities). Environmental searches: Groundsure API. Drainage searches: utility company APIs (where available) or SearchFlow. Search result integration: results automatically attached to matter and key issues extracted (planning enforcement notices, road adoption status, contamination). SLA tracking: search SLAs monitored with escalation alerts.

SRA Professional Obligations in Automation: SRA Code of Conduct: automated processes must not substitute for solicitor judgement on matters of legal advice. Architecture principle: automation handles data collection, form population, and submission — solicitor reviews and approves before every submission. Audit trail: every automated action attributed to the system, every approval attributed to the named solicitor. SRA accounts rules: client money in HMLR transactions tracked per matter automatically.

|  | The Result |
| --- | --- |

System live at 16 weeks, £88,000 — under budget. Average transaction time: 14 weeks → 9.2 weeks. HMLR rejection rate: 12% → 1.8% (pre-submission validation). SDLT errors: zero (automated calculation replaced manual spreadsheet). Search ordering: same-day automated vs 2–3 day manual. SRA accounts audit: zero findings. Conveyancer time per transaction: 4.2 hours → 2.1 hours (50% reduction). HMLR commended firm in Digital Conveyancing Initiative review.

"14 weeks to 9.2 weeks on average transaction time. In conveyancing, that is an enormous competitive advantage. HMLR singled us out in their Digital Conveyancing Initiative review. The SDLT automation eliminated a category of human error that exposed us to professional indemnity risk." — Managing Partner, UK Conveyancing Law Firm (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Next.js, Node.js/Fastify, PostgreSQL, HMLR Business Gateway API, HMRC SDLT API, SearchFlow API, Groundsure API, AWS eu-west-2 |
| Compliance | HMLR Business Gateway, HMRC SDLT, SRA Code of Conduct, SRA Accounts Rules, UK GDPR, Land Registration Act 2002, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ conveyancing automation software uk, hmlr digital registration uk, proptech legaltech conveyancing uk