META TITLE: FinTech SME Invoice Finance Marketplace — UK Alternative Lender — ClickMasters Case Study META DESC: A UK FCA-authorised alternative finance provider wanted to build a two-sided invoice finance marketplace — SME... SLUG: /case-studies/fintech-sme-invoice-finance-marketplace/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech SME Invoice Finance Marketplace — UK Alternative Lender

# FinTech SME Invoice Finance Marketplace — UK Alternative Lender

| 🏭 FinTech / Alternative Finance | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / Alternative Finance ¦ Tech: Next.js, Node.js/Fastify, PostgreSQL, TrueLayer Open Banking, Modulr BaaS, Experian Commercial, Companies House API, Onfido, Dow Jones World-Check, AWS eu-west-2 ¦ Compliance: FCA COBS, Consumer Credit Act, AML/KYC (MLRs 2017), UK GDPR, FCA financial promotions, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK FCA-authorised alternative finance provider wanted to build a two-sided invoice finance marketplace — SME sellers listing invoices for sale and institutional buyers (hedge funds, family offices) purchasing them at a discount. Consumer Credit Act and FCA COBS requirements for the SME seller side, FCA COBS for the institutional buyer side, AML/KYC for both sides, and UK GDPR were the requirements. Budget: £155,000.

|  | Our Approach |
| --- | --- |

Two-Sided Marketplace Architecture: Seller portal: SME invoice upload, Companies House verification, bank account verification (Open Banking via TrueLayer), invoice authenticity check (OCR + buyer confirmation). Buyer portal: institutional investor dashboard, invoice listing browser (with debtor credit score, days to maturity, yield), bid placement, and settlement. Matching engine: highest bid wins, partial fills permitted. Settlement: Faster Payments via Modulr BaaS.

FCA COBS for Invoice Finance Marketplace: FCA COBS 4: financial promotions — marketplace listings are financial promotions requiring FCA approval or exemption. Institutional buyer exemption: sophisticated investor declarations (Article 50 FPO or self-certified high net worth). SME seller: not a consumer (B2B transaction) — Consumer Duty does not apply, but CCA may apply if credit extended. FCA COBS 14: appropriateness assessment for retail investors (if retail access added later).

Invoice Authenticity and Fraud Prevention: Invoice fraud is the primary risk in invoice finance marketplaces. Multi-layer verification: buyer confirmation (email to debtor confirming invoice validity), Companies House debtor verification (company active, not in administration), debtor credit risk score (Experian Commercial), duplicate invoice detection (same invoice number + debtor + amount — cross-seller check), and blockchain invoice hash (immutable audit trail of invoice at time of listing).

AML/KYC for Both Marketplace Sides: Seller KYC: Companies House verification, director KYC (Onfido), beneficial ownership (PSC register), source of funds (Open Banking 12-month bank statement). Buyer KYC: institutional investor onboarding (AML due diligence proportionate to investment size), source of funds declaration, PEP/sanctions screening (Dow Jones). Ongoing monitoring: transaction monitoring for TBML (Trade-Based Money Laundering) patterns.

|  | The Result |
| --- | --- |

Marketplace live at 20 weeks, £148,000 — under budget. SME sellers onboarded: 340 in first 6 months. Institutional buyers: 12 (hedge funds and family offices). Invoice volume: £8.4M financed in first 6 months. FCA COBS review: financial promotions approved. AML: 2 TBML indicator cases escalated to MLRO in first 6 months. Invoice fraud: zero fraudulent invoices reached settlement (3 detected and prevented pre-settlement). Yield to institutional investors: 8.2% annualised average.

"£8.4M financed in 6 months from a standing start. The invoice fraud prevention caught three fraudulent invoices before settlement — real criminals, real financial crime prevented. The institutional buyers commented that our AML documentation was the most thorough they had seen from a new marketplace." — CEO, UK Invoice Finance Marketplace (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Next.js, Node.js/Fastify, PostgreSQL, TrueLayer Open Banking, Modulr BaaS, Experian Commercial, Companies House API, Onfido, Dow Jones World-Check, AWS eu-west-2 |
| Compliance | FCA COBS, Consumer Credit Act, AML/KYC (MLRs 2017), UK GDPR, FCA financial promotions, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ fintech invoice finance marketplace uk, sme alternative finance platform uk, fca marketplace development uk