META TITLE: LogTech Port Community System — UK Regional Port — ClickMasters Case Study META DESC: A UK regional port handling 4.2 million tonnes per year needed to build a Port Community System (PCS) — a digi... SLUG: /case-studies/logtech-port-community-system-uk/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › LogTech Port Community System — UK Regional Port

# LogTech Port Community System — UK Regional Port

| 🏭 LogTech / Maritime | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: LogTech / Maritime ¦ Tech: React, Node.js/Fastify, PostgreSQL, MarineTraffic API, HMRC CDS API, DEFRA IPAFFS API, DVSA ANPR, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: HMRC CDS, DEFRA IPAFFS, DVSA operator licence compliance, UK GDPR, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK regional port handling 4.2 million tonnes per year needed to build a Port Community System (PCS) — a digital hub connecting port operators, shipping lines, freight forwarders, customs agents, and logistics companies. HMRC Customs Declaration Service (CDS) integration, DEFRA IPAFFS (food import notifications), DVSA commercial vehicle checks, and Port Health Authority (UKHSA) food safety notifications were the compliance requirements. Budget: £150,000.

|  | Our Approach |
| --- | --- |

Multi-Party Port Community Architecture: Port Community System: shared data platform where all port stakeholders see consistent, real-time information. Vessel arrival: AIS (Automatic Identification System) tracking via MarineTraffic API — estimated arrival updated in real time. Berth allocation: harbour master creates berth allocation, visible to shipping line and stevedores immediately. Gate operations: pre-clearance notifications to hauliers (collect window: +/- 2 hours of vessel readiness).

HMRC CDS Integration: Customs Declaration Service: import declarations submitted via HMRC CDS API. Pre-arrival notifications: CHIEF → CDS transition (completed 2023). Route to clearance: Route 1 (free circulation, no documentary check), Route 2 (documentary check only), Route 3 (physical examination). PCS integration: CDS route notification pushed to terminal operator and freight forwarder simultaneously — no phone calls for customs clearance status.

DEFRA IPAFFS Integration: IPAFFS (Import of Products, Animals, Food and Feed): pre-notification mandatory for animals, high-risk food, and plant products from non-EU countries. Port Health Authority notification: IPAFFS Common Health Entry Document (CHED) automatically visible to Port Health Authority officer in PCS. Documentary and identity checks: Port Health Officer records check outcome in PCS — available to importer in real time.

DVSA and Port Health Notifications: DVSA ANPR (Automatic Number Plate Recognition): HGV registration plate captured at port gate → DVSA safety data lookup (operator licence, MOT status). Port Health Authority food safety: temperature monitoring data from reefer containers (via shipping line API) attached to CHED in PCS. Real-time notifications: all parties receive push notifications (GOV.UK Notify + email + SMS) on status changes relevant to them.

|  | The Result |
| --- | --- |

System live at 20 weeks, £142,000 — under budget. Vessel turnaround time: 18.4 hours → 14.2 hours average (23% improvement). IPAFFS CHED processing: automated notification — Port Health Officer response time 4.2 hours → 1.8 hours. CDS route notification: real-time (previously 2–4 hour delay via phone). HGV dwell time: 42 minutes → 28 minutes (automated gate notifications). HMRC CDS audit: zero compliance failures. Port stakeholder satisfaction: 4.2/5.

"23% reduction in vessel turnaround time. At our cargo volumes, that is the commercial metric that justifies the entire investment. Port Health CHED processing from 4.2 to 1.8 hours means perishable goods spend less time at the port. Every stakeholder in the supply chain — shipper, forwarder, haulier, customs agent — now has real-time information." — Harbour Master, UK Regional Port (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, MarineTraffic API, HMRC CDS API, DEFRA IPAFFS API, DVSA ANPR, GOV.UK Notify, AWS eu-west-2 |
| Compliance | HMRC CDS, DEFRA IPAFFS, DVSA operator licence compliance, UK GDPR, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ port community system uk, logtech maritime platform uk, hmrc cds port integration uk