META TITLE: GovTech NHS Secondary Care Referral Platform — Integrated Care Board — ClickMasters Case Study META DESC: An NHS Integrated Care Board managing secondary care referrals for a population of 680,000 people wanted to re... SLUG: /case-studies/govtech-nhs-secondary-care-referral-icb/

Last updated: July 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › GovTech NHS Secondary Care Referral Platform — Integrated Care Board

# GovTech NHS Secondary Care Referral Platform — Integrated Care Board

| 🏭 GovTech / NHS Referrals | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: GovTech / NHS Referrals ¦ Tech: React, Node.js/Fastify, PostgreSQL, NHS eRS FHIR R4, NHS Login OIDC, NHS PDS FHIR R4, GOV.UK Design System, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: DTAC all 5 domains, DCB0129, NHS eRS integration policy, UK GDPR Article 9, NHS DSP Toolkit, WCAG 2.1 AA, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

An NHS Integrated Care Board managing secondary care referrals for a population of 680,000 people wanted to replace the NHS e-Referral Service (eRS) paper-based pathway with a digital referral management platform — improving referral quality, reducing inappropriate referrals, and providing GP with real-time consultant availability. NHS e-Referral Service FHIR R4 integration, NHS login, DTAC all 5 domains, DCB0129 clinical safety for referral decision support, and WCAG 2.1 AA were the requirements. Budget: £85,000.

|  | Our Approach |
| --- | --- |

NHS e-Referral Service FHIR R4 Integration: NHS eRS FHIR R4 API: create referral (POST ServiceRequest), retrieve referral status (GET ServiceRequest/{id}), search appointment slots (GET Slot), book appointment (POST Appointment), and retrieve consultant availability (GET Schedule). UBRN (Unique Booking Reference Number): assigned at referral creation — tracked throughout pathway. eRS attachment: supporting clinical documents (investigation results, clinic letters) attached to referral as FHIR DocumentReference.

Referral Decision Support: Referral quality improvement: GPwSI (GP with Specialist Interest) referral guidelines embedded as checklist — GP confirms required investigations completed before referral. Red flag symptom check: structured red flag assessment (NICE guidelines) — red flag pathway automatically directed to 2-week wait (2WW) urgent referral stream. Threshold adherence: specialty-specific referral criteria embedded (orthopedics: walking ≤ 200m, conservative treatment ≥ 3 months).

GP Dashboard and Consultant Availability: GP portal: real-time consultant availability (wait time by specialty, by consultant, by site), referral status tracking (referred, appointment booked, attended, rejected), and ICB-level wait time benchmarks. Feedback loop: consultant rejection reasons fed back to GP with clinical guidance — learning loop reduces rejection rate over time. RTT (Referral to Treatment): automatic RTT clock start at referral creation, RTT pathway tracking per patient.

DCB0129 Clinical Safety — Referral Decision Support: Highest clinical safety hazard: decision support tool inappropriately blocking an urgent referral. Mitigation: all decision support is advisory — GP can override any recommendation with documented reason. Safety design principle: errors of omission (not referring when should) are more dangerous than errors of commission — decision support nudges towards referral, never blocks. Clinical Safety Officer: GP clinical lead with eRS experience.

|  | The Result |
| --- | --- |

DTAC approved all 5 domains. Platform live at 14 weeks, £78,000 — under budget. Referral rejection rate: 18% → 7% (referral quality improvement from embedded criteria). 2WW urgent pathway compliance: 94% correctly triaged (target: 90%). RTT compliance: ICB RTT performance improved 4.2 percentage points. GP satisfaction: 4.3/5. WCAG 2.1 AA: zero non-compliances. Inappropriate referral volume: 23% reduction — releasing consultant capacity.

"23% reduction in inappropriate referrals releasing consultant capacity. 18% rejection rate down to 7% — that is 11 percentage points of GP time saved from rejected referrals. RTT performance up 4.2 percentage points — in NHS planning, that is a material improvement. DTAC first attempt. The 2WW triaging accuracy of 94% is what matters clinically." — Chief Medical Officer, NHS Integrated Care Board (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, NHS eRS FHIR R4, NHS Login OIDC, NHS PDS FHIR R4, GOV.UK Design System, GOV.UK Notify, AWS eu-west-2 |
| Compliance | DTAC all 5 domains, DCB0129, NHS eRS integration policy, UK GDPR Article 9, NHS DSP Toolkit, WCAG 2.1 AA, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ nhs referral management software uk, nhs ers fhir integration uk, secondary care referral platform uk