META TITLE: LegalTech Regulatory Compliance Tracker — UK Financial Services Law Firm — ClickMasters Case Study META DESC: A UK top-10 financial services law firm with 280 fee earners needed a regulatory change management platform — ... SLUG: /case-studies/legaltech-regulatory-compliance-tracker/

Last updated: July 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › LegalTech Regulatory Compliance Tracker — UK Financial Services Law Firm

# LegalTech Regulatory Compliance Tracker — UK Financial Services Law Firm

| 🏭 LegalTech / Regulatory | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: LegalTech / Regulatory ¦ Tech: React, Node.js/Fastify, PostgreSQL, Anthropic Claude API (NLP classification), FCA RSS, BoE RSS, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: SRA Code of Conduct (client confidentiality), UK GDPR, LPP, FCA Connect API terms, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK top-10 financial services law firm with 280 fee earners needed a regulatory change management platform — tracking regulatory developments (FCA, PRA, Bank of England, HMRC, FRC) for 140 financial services clients. The firm's regulatory team manually monitored 18 regulatory sources daily — 3 hours per day. UK GDPR for client data, SRA professional obligations for client confidentiality, and information security (LPP, OFFICIAL-SENSITIVE client information) were the requirements. Budget: £80,000.

|  | Our Approach |
| --- | --- |

Regulatory Intelligence Engine: Regulatory source monitoring: FCA Handbook updates (FCA RSS feed), PRA Rulebook changes (automated diff detection), Bank of England publications (BoE RSS + web scraping), HMRC guidance updates (HMRC developer hub publications), FRC (Financial Reporting Council) standards, and EU regulatory news (ESMA, EBA — relevant to UK firms with EU operations). NLP classification: Anthropic Claude API — classify each regulatory item by: affected industry, affected product, regulatory body, urgency level, and client relevance.

Client Relevance Matching: Client profile: each client record contains their regulated activities (FCA permissions), product types (lending, insurance, investment management, payment services), and sectors. Relevance algorithm: regulatory item attributes matched against client profile — confidence score (0–100). High relevance (score > 75): item pushed to client's regulatory tracker immediately. Low relevance: aggregated in weekly digest. Client-specific email: personalised digest — only relevant regulatory items per client.

SRA Confidentiality and LPP Architecture: Client-specific regulatory trackers: each client can only see their own regulatory items and the firm's analysis. Cross-client data: aggregate anonymised regulatory trend data (which regulations are affecting most clients) visible to partners — not client-level data. LPP: client-specific legal analysis attached to regulatory items is protected — fee earner attribution logged, no cross-client leakage.

FCA Connect and Regulatory Filing Integration: FCA Connect API: authorised firm status and permissions (live monitoring). SUP 15 notification: FCA requires immediate notification of material regulatory events. Platform: when a regulatory change with a notification obligation is identified, automatic prompt to responsible partner with FCA Connect link for notification. FRC reporting: automated ESEF/iXBRL tagging assistant for listed client annual report filings.

|  | The Result |
| --- | --- |

Platform live at 14 weeks, £74,000 — under budget. Regulatory monitoring time: 3 hours/day → 20 minutes/day (89% reduction). Regulatory items captured: 18,400 in first 6 months. Client-relevant items delivered: 4,200 personalised items (23% of total). Partner satisfaction: 4.6/5. SRA file review: client confidentiality architecture confirmed compliant. Zero cross-client data incidents in first 6 months.

"89% reduction in regulatory monitoring time. 3 hours to 20 minutes per day — that is 2.5 billable hours recovered per day, per regulatory team member. The NLP classification accuracy is high enough that we trust it. Partner satisfaction of 4.6 out of 5 from our most demanding clients." — Head of Regulatory Practice, UK Financial Services Law Firm (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, Anthropic Claude API (NLP classification), FCA RSS, BoE RSS, GOV.UK Notify, AWS eu-west-2 |
| Compliance | SRA Code of Conduct (client confidentiality), UK GDPR, LPP, FCA Connect API terms, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ legaltech regulatory compliance tracker uk, financial services law firm software uk, fca regulatory intelligence platform uk