META TITLE: eCommerce B2B SaaS Procurement Platform — UK Manufacturing Conglomerate — ClickMasters Case Study META DESC: A UK manufacturing conglomerate with 28 operating companies, 4,200 employees, and £840M annual procurement spe... SLUG: /case-studies/ecommerce-b2b-saas-procurement-platform/

Last updated: August 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › eCommerce B2B SaaS Procurement Platform — UK Manufacturing Conglomerate

# eCommerce B2B SaaS Procurement Platform — UK Manufacturing Conglomerate

| 🏭 eCommerce / B2B Procurement | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: eCommerce / B2B Procurement ¦ Tech: React, Node.js/Fastify, PostgreSQL, SAP S/4HANA OData API, Creditsafe API, Companies House API, AWS eu-west-2 ¦ Compliance: HMRC CIS, UK VAT, FRS 102 UK GAAP, UK GDPR (supplier data), Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK manufacturing conglomerate with 28 operating companies, 4,200 employees, and £840M annual procurement spend needed a unified procurement platform — replacing 28 different supplier relationships with a single B2B marketplace and automated purchase order workflow. HMRC CIS (Construction Industry Scheme for building materials), VAT invoice compliance, FRS 102 accruals (UK GAAP), UK GDPR for supplier data, and integration with the group's SAP S/4HANA ERP were the requirements. Budget: £130,000.

|  | Our Approach |
| --- | --- |

SAP S/4HANA Integration: SAP S/4HANA procurement APIs: Purchase Order creation (OData API — SAP ODATA/sap/opu/odata/sap/API_PURCHASEORDER_PROCESS_SRV), Purchase Requisition approval (workflow integration), Goods Receipt posting (inventory management), and Supplier Master Data (vendor creation, bank details, payment terms). Integration pattern: REST API gateway (Node.js middleware) → SAP OData API (SOAP/REST SAP integration). SAP RFC (Remote Function Call): legacy integration for older SAP modules via SAP RFC library for Node.js.

Multi-Entity Procurement and Approval Workflows: 28 operating companies: each with separate budget holder, separate cost centre, separate VAT registration (some group relief, some separate). Purchase authority matrix: configurable per operating company (engineer £5,000, manager £25,000, director unlimited). Cross-entity purchase: operating company A purchasing from operating company B — intercompany billing (transfer pricing compliance). Consolidated group spend dashboard: group CFO sees total procurement spend by category, supplier, and operating company.

Supplier Portal and Catalogue Management: Supplier onboarding: Companies House verification, bank detail verification (Creditsafe), insurance certificate upload, and ISO 9001/14001 certification check. Product catalogue: 240,000 SKUs from 340 suppliers, category hierarchy (UNSPSC codes — UN Standard Products and Services Code), lead time, minimum order quantity, and pricing tiers (based on annual volume). Contract pricing: framework agreement prices loaded per supplier — automatic application to operating companies within framework.

CIS and VAT Compliance: HMRC CIS: construction materials purchased by CIS contractors. Platform: operating company flags as CIS contractor → materials invoices have CIS-relevant VAT treatment. VAT invoice: each operating company has separate VAT registration — invoices issued in correct entity name with correct VAT number. Group VAT registration: some operating companies on group VAT return — platform separates VAT reporting by registration group. FRS 102 accruals: purchase orders received but not invoiced → month-end accrual automatically generated.

|  | The Result |
| --- | --- |

Platform live at 20 weeks, £122,000 — under budget. Purchase order processing time: 3.4 days → 4.2 hours. Procurement spend visibility: group CFO has real-time visibility for first time. Supplier consolidation: 340 supplier relationships managed in one platform (previously 28 × multiple per company = hundreds of relationships). CIS compliance: 100% (previously manual tracking). FRS 102 month-end accrual: automated — previously 3 days. Annual procurement saving (consolidated pricing): £2.4M year 1 (better pricing from consolidated volumes).

"£2.4M procurement saving in year 1 from consolidated pricing. Group CFO real-time visibility for the first time. Purchase order 3.4 days to 4.2 hours. CIS compliance automated — it was manual tracking before and manual means gaps. FRS 102 month-end accrual automated saving 3 days per month for the finance team." — Group CFO, UK Manufacturing Conglomerate (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, SAP S/4HANA OData API, Creditsafe API, Companies House API, AWS eu-west-2 |
| Compliance | HMRC CIS, UK VAT, FRS 102 UK GAAP, UK GDPR (supplier data), Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ b2b procurement platform uk, manufacturing procurement software uk, sap integration ecommerce uk