META TITLE: LegalTech Intellectual Property Management Platform — UK Law Firm — ClickMasters Case Study META DESC: A UK top-20 intellectual property law firm with 480 patent attorneys, 28,000 active IP portfolios (patents, tr... SLUG: /case-studies/legaltech-intellectual-property-management/

Last updated: February 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › LegalTech Intellectual Property Management Platform — UK Law Firm

# LegalTech Intellectual Property Management Platform — UK Law Firm

| 🏭 LegalTech / IP Management | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: LegalTech / IP Management ¦ Tech: React, Node.js/Fastify, PostgreSQL, EPO OPS API, EPO Online Filing API, UKIPO API, USPTO API, CPA Global API, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: SRA Code of Conduct, Legal Professional Privilege, EPO Rules of Procedure, UKIPO regulations, UK GDPR, WCAG 2.1 AA, Cyber Essentials Plus, ISO 27001

|  | The Challenge |
| --- | --- |

A UK top-20 intellectual property law firm with 480 patent attorneys, 28,000 active IP portfolios (patents, trade marks, designs), and £4.2B patent portfolio valuation for clients needed a unified IP management platform — replacing a combination of Inprotech legacy system, manual renewal deadline tracking, and paper-based prosecution correspondence. SRA Code of Conduct, EPO (European Patent Office) API integration, UKIPO (UK Intellectual Property Office) API, US USPTO (for UK clients with US portfolios), UK GDPR for client IP data, Legal Professional Privilege, and WCAG 2.1 AA were mandatory. Budget: £150,000.

|  | Our Approach |
| --- | --- |

Patent Prosecution Workflow Automation: Patent prosecution lifecycle: application filing → examination → office actions → response → grant. Automation: (1) EPO case status sync (EPO Online Filing API — check examination status for all EP applications daily), (2) UKIPO status sync (UKIPO Find a Patent API — UK national phase applications), (3) office action tracking (EPO communication received → attorney assigned → response deadline calculated per EPO Rules of Procedure — typically 2–4 months with extension options), (4) automated docketing (due date calculation → calendar entry → 60/30/14 day reminders via GOV.UK Notify). EP national phase: European Patent granted → validate in chosen countries (national validation deadlines — 3 months from grant, different per country).

IP Renewal Automation — EPO, UKIPO, Global: Patent renewals: annual fees payable to each patent office to maintain patent in force. UK: UKIPO (Intellectual Property Office) — renewal fees from Year 5. EP: EPO renewal fees (national phase). Global: 160+ patent offices via CPA Global, Dennemeyer, or Anaqua APIs. Renewal automation: (1) renewal calendar (all active patents with due dates per office), (2) annuity payment automation (via CPA Global API — instruction to pay renewal fee for each active patent), (3) renewal confirmation receipt (patent office confirmation → mark as paid in system), (4) lapse risk alert (unpaid renewal > 14 days before deadline → partner escalation). Global IP portfolio value: patent lapse (failure to renew) = loss of IP right — renewal automation is business-critical.

EPO and UKIPO API Integration: EPO (European Patent Office) APIs: (1) EPO Open Patent Services (OPS) API — patent bibliographic data, legal status, family (all patents in same inventive concept across countries), (2) EPO Filing API (Online Filing — submit documents to EPO), (3) EPO Examination API (fetch office action communications). UKIPO API: (1) UKIPO Find a Patent (bibliographic data, status), (2) UKIPO Trade Mark API, (3) UKIPO Design API. USPTO (US Patent and Trademark Office): USPTO Patent Full-Text API (patent documents), USPTO Patent Application API (prosecution status). Integration: all three patent office APIs federated into single IP portfolio view — one system to manage UK, European, and US patent portfolios.

Client Portal and Patent Valuation Dashboard: Client portal: IP portfolio owner (corporate client) views their patent portfolio (status per country, renewal due dates, upcoming deadlines, prosecution activity). Patent analytics: (1) portfolio strength score (grant rate, citation count, family size, forward citations from competitors), (2) patent mapping (technology claim coverage vs competitor portfolio — white space identification), (3) Patent Box tax relief tracking (UK Patent Box — 10% corporation tax on IP-derived profits — automated Patent Box income allocation per patent). Client NPS: 72 (previously 18% of clients received annual IP portfolio review vs 100% digital real-time access now).

|  | The Result |
| --- | --- |

SRA compliance confirmed. Platform live at 22 weeks, £140,000 — under budget. 28,000 IP portfolios across 3 patent office integrations. Patent renewal lapse rate: 0.02% (target: < 0.1% — zero commercial patent lapses). Prosecution deadline compliance: 99.4% (responses filed within deadlines). Client portal activation: 84% within 30 days. EPO office action processing: 2.4 hours → 18 minutes. Patent Box tax relief identification: 84 UK patents identified as Patent Box eligible (£2.4M annual tax relief for clients). LPP incident rate: zero.

"Patent renewal lapse rate 0.02% versus 0.1% target — zero commercial patent lapses. Prosecution deadline compliance 99.4%. Client portal 84% activation — clients track their £4.2B portfolio value in real time. Patent Box identification: £2.4M annual tax relief. SRA confirmed. Zero LPP incidents. EPO office action processing from 2.4 hours to 18 minutes. The Patent Box identification was the unexpected value — ClickMasters mapped patent claims to Patent Box-eligible products. Our clients had been leaving Corporation Tax money on the table for years." — Senior Partner, UK IP Law Firm (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, EPO OPS API, EPO Online Filing API, UKIPO API, USPTO API, CPA Global API, GOV.UK Notify, AWS eu-west-2 |
| Compliance | SRA Code of Conduct, Legal Professional Privilege, EPO Rules of Procedure, UKIPO regulations, UK GDPR, WCAG 2.1 AA, Cyber Essentials Plus, ISO 27001 |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ intellectual property management platform uk, patent prosecution software uk, legaltech ip management uk