META TITLE: LegalTech IP Management Platform — UK Patent Attorney Firm — ClickMasters Case Study META DESC: A UK patent attorney firm managing 4,800 active patent and trademark cases across 60 jurisdictions needed to r... SLUG: /case-studies/legaltech-ip-management-patent-attorney/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › LegalTech IP Management Platform — UK Patent Attorney Firm

# LegalTech IP Management Platform — UK Patent Attorney Firm

| 🏭 LegalTech / IP Management | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: LegalTech / IP Management ¦ Tech: Next.js, Node.js/Fastify, PostgreSQL, EPO OPS API, UKIPO API, WIPO Madrid Monitor API, WIPO Global Brand Database, AnnuitiesPayment API, AWS eu-west-2 ¦ Compliance: SRA Code of Conduct, SRA Accounts Rules, UK GDPR (patent applicant and attorney data), Cyber Essentials, EPO epi Guidelines

|  | The Challenge |
| --- | --- |

A UK patent attorney firm managing 4,800 active patent and trademark cases across 60 jurisdictions needed to replace their legacy Inprotech (IP management software, 2009 version) with a modern platform. EPO (European Patent Office) and UKIPO API integration for patent status and deadline tracking, WIPO Madrid System for trademark management, AnnuitiesPayment (IPRenewal) for automated renewal payment, and SRA-compliant matter management were mandatory. Budget: £120,000.

|  | Our Approach |
| --- | --- |

EPO OPS API Integration: European Patent Office Open Patent Services (OPS) API: patent bibliographic data, legal status (grant, refusal, withdrawal, lapse), family data (all patent family members across jurisdictions), and citation data. EP Register API: prosecution history (actions and communications per case). UKIPO API: UK patent grant data, renewal status, and legal status events. Automated case docketing: EPO official actions trigger automatic deadline calculation (response due dates per EPC Rules).

Deadline Management Engine: IP deadline engine: jurisdiction-specific deadline calculation rules (EPO Rule 126 response periods, PCT national phase deadlines, trademark renewal windows). Paris Convention priority claiming deadlines. PCT 30-month national phase deadlines. Trademark Madrid Protocol designation deadlines. Alert cascade: 6 months, 3 months, 1 month, 2 weeks — each with email and in-app notification. Partner override: escalation if attorney does not acknowledge the 1-month alert.

Automated Renewal Payments: AnnuitiesPayment / Dennemeyer integration for automated patent annuity payments. Renewal payment instructions generated from case records (EPO annuity due dates, UKIPO renewal dates). Approval workflow: attorney reviews and approves renewal instructions before payment submission. Payment confirmation: receipt stored against case record. Failed payment: immediate alert and manual escalation.

WIPO Madrid Trademark System: WIPO Madrid Monitor API: trademark registration status across 130 member countries. Trademark renewal tracking: 10-year term plus 6-month grace period. Trademark watch service: WIPO Global Brand Database API for similar mark monitoring (early warning of potential conflicts). UK TM database integration post-Brexit: UKIPO trademark API (separate from EU trademark registry post-Brexit).

|  | The Result |
| --- | --- |

Platform live at 20 weeks, £112,000 — under budget. Zero missed deadlines in first 12 months of operation (legacy system: 3 missed deadlines in prior 12 months — each requiring UKIPO/EPO extension, which is costly and embarrassing). Annuity payment accuracy: 100% (no failed payments). Case status visibility: attorneys access real-time EPO prosecution status vs weekly manual EPOLINE checks. SRA accounts audit: zero findings.

"Zero missed deadlines in 12 months. In IP law, a missed deadline can mean losing a patent permanently. The legacy system had 3 missed deadlines in the prior year — each required costly reinstatement. The AnnuitiesPayment automation paid for the entire platform in the first renewal cycle." — Managing Partner, UK Patent Attorney Firm (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Next.js, Node.js/Fastify, PostgreSQL, EPO OPS API, UKIPO API, WIPO Madrid Monitor API, WIPO Global Brand Database, AnnuitiesPayment API, AWS eu-west-2 |
| Compliance | SRA Code of Conduct, SRA Accounts Rules, UK GDPR (patent applicant and attorney data), Cyber Essentials, EPO epi Guidelines |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ legaltech ip management software uk, patent attorney software uk, epoo api integration uk