META TITLE: FinTech Equity Crowdfunding Platform — UK FCA Authorised — ClickMasters Case Study META DESC: A UK FCA-authorised equity crowdfunding platform wanted to rebuild their legacy platform (2013 codebase, jQuer... SLUG: /case-studies/fintech-equity-crowdfunding-platform-fca/

Last updated: July 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech Equity Crowdfunding Platform — UK FCA Authorised

# FinTech Equity Crowdfunding Platform — UK FCA Authorised

| 🏭 FinTech / Crowdfunding | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / Crowdfunding ¦ Tech: React, Node.js/Fastify, PostgreSQL, Companies House API, HMRC EIS API, Onfido KYC, Experian Commercial, Stripe, AWS eu-west-2 ¦ Compliance: FCA COBS 14 (appropriateness), FCA COBS 4 (financial promotions), FCA Consumer Duty, UK GDPR, EIS/SEIS HMRC regulations, AML/KYC (MLRs 2017), Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK FCA-authorised equity crowdfunding platform wanted to rebuild their legacy platform (2013 codebase, jQuery, no mobile experience) with a modern React/TypeScript architecture. FCA COBS 14 (appropriateness assessment for retail investors in non-readily realisable securities), FCA COBS 4 (financial promotions), FCA Consumer Duty PS22/9, UK GDPR for investor personal data, and Companies House API for company verification were the requirements. Budget: £120,000.

|  | Our Approach |
| --- | --- |

FCA Appropriateness Assessment: COBS 14.3A.8: retail investors in non-readily realisable securities (unlisted equity) must pass an appropriateness assessment. Assessment engine: 8-question knowledge test (understanding of investment risk, illiquidity, dilution, EIS/SEIS tax reliefs). Scoring: pass (7/8 correct) → full access, refer (5–6/8) → additional risk warning + cooling-off, fail (< 5/8) → cannot invest (exception: sophisticated investor self-certification or high net worth declaration). Elective professional investor: separate declaration process.

FCA Financial Promotions Architecture: COBS 4: all financial promotions must be fair, clear, and not misleading. Crowdfunding pitches are financial promotions. Promotion approval workflow: company pitch → ClickMasters FCA compliance review → approved version stored with version hash → approved version only displayed to investors. Pitch changes: any material change requires re-approval. Risk warnings: FCA-mandated risk disclosure on every pitch page ("Your capital is at risk. This type of investment is not suitable for most retail investors.").

EIS/SEIS Integration: Enterprise Investment Scheme (EIS) and Seed Enterprise Investment Scheme (SEIS): companies with advance assurance from HMRC SEIS/EIS team are flagged. HMRC EIS compliance check API: verify advance assurance reference. SEIS/EIS certificate generation: after investment completion, SEIS3/EIS3 certificate generated for investor (enables 50%/30% income tax relief claim). Investor tax relief dashboard: tracks each investor's SEIS/EIS certificate status per investment.

Companies House Due Diligence: Companies House API: company registration verification, director check (no disqualified directors), filing history review (accounts filed, confirmation statement current), SIC code (sector check — some sectors ineligible for SEIS/EIS), and PSC register (beneficial ownership). Automated due diligence report: generated at campaign approval — PDF attached to campaign record. Money laundering check: Experian commercial check + director KYC (Onfido).

|  | The Result |
| --- | --- |

Platform live at 18 weeks, £112,000 — under budget. Mobile conversion rate: 4% (legacy) → 31% (new platform). Appropriateness assessment failure rate: 34% (correctly filtering inappropriate retail investors). FCA financial promotion review: zero promotions rejected post-approval (legacy: 12 post-approval FCA queries in prior year). EIS/SEIS certificate generation: automated — previously 2 weeks manual. Campaigns funded: £8.4M in first 6 months on new platform.

"Mobile conversion from 4% to 31% — the legacy platform was losing investors before they could invest. £8.4M funded in 6 months. Zero post-approval FCA queries on financial promotions — the approval workflow eliminated the category of error. EIS certificate automation saving 2 weeks per campaign." — CEO, UK Equity Crowdfunding Platform (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, Companies House API, HMRC EIS API, Onfido KYC, Experian Commercial, Stripe, AWS eu-west-2 |
| Compliance | FCA COBS 14 (appropriateness), FCA COBS 4 (financial promotions), FCA Consumer Duty, UK GDPR, EIS/SEIS HMRC regulations, AML/KYC (MLRs 2017), Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ equity crowdfunding platform uk, fca crowdfunding software uk, fintech investment platform uk