META TITLE: InsurTech Parametric Insurance Platform — UK ClimaTech Insurer — ClickMasters Case Study META DESC: A UK FCA-authorised parametric insurance company providing automatic weather-triggered payouts to UK agricultu... SLUG: /case-studies/insurtech-parametric-insurance-platform/

Last updated: February 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › InsurTech Parametric Insurance Platform — UK ClimaTech Insurer

# InsurTech Parametric Insurance Platform — UK ClimaTech Insurer

| 🏭 InsurTech / Parametric | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: InsurTech / Parametric ¦ Tech: React, Node.js/Fastify, PostgreSQL, Met Office Weather Datahub API, Tomorrow.io API, ECMWF ERA5 API, Stripe, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: FCA ICOBS parametric insurance, FCA Consumer Duty (PS22/9), UK GDPR, Basis Risk disclosure, AML MLRs 2017, PCI-DSS SAQ-A, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

A UK FCA-authorised parametric insurance company providing automatic weather-triggered payouts to UK agricultural and SME businesses (e.g., "if rainfall in Devon below 25mm in July → automatic £5,000 payout") needed to modernise their legacy trigger monitoring and claims automation platform. FCA ICOBS (parametric insurance — product information and automatic claim disclosure), FCA Consumer Duty PS22/9, Basis Risk disclosure (FCA requirement for parametric — explicit disclosure that payout may not match actual loss), UK GDPR, and PCI-DSS SAQ-A were mandatory. Budget: £120,000.

|  | Our Approach |
| --- | --- |

Weather Trigger Monitoring and Payout Engine: Parametric trigger: insured event defined as observable weather parameter exceeding/falling below threshold. Weather data sources: (1) Met Office Weather Datahub API (official UK weather — hourly measurements from Met Office network), (2) ERA5 reanalysis data (ECMWF — historical climate data for policy underwriting), (3) Tomorrow.io hyperlocal forecasting (4km resolution — locating weather event to specific field or postcode). Trigger verification: three-source consensus — Met Office primary, Tomorrow.io secondary, ECMWF tertiary. Automatic payout: trigger confirmed → payout instruction created → Stripe payment initiated → customer notified (GOV.UK Notify) within 4 hours of trigger confirmation. No claim needed — fully automated.

FCA Basis Risk Disclosure and Parametric Fairness: Basis Risk: the difference between the parametric trigger payout and the actual loss experienced by the policyholder. FCA ICOBS requirement: basis risk must be disclosed clearly in policy documentation and renewed annually. Basis risk disclosure: (1) policy document section "Understanding Basis Risk" — plain English explanation of when payout may exceed or fall short of actual loss, (2) annual basis risk review — historical comparison of trigger payouts vs claimable conventional losses for the portfolio, (3) basis risk quantification — for agricultural policies: correlation between rainfall deficit and crop yield loss disclosed in policy schedule. FCA Consumer Duty: parametric insurance must provide fair value — basis risk is a key Consumer Duty consideration.

Agriculture and SME Parametric Product Design: UK agricultural parametric products: (1) rainfall deficit (below threshold for growing season — crop yield protection), (2) frost events (days below -2°C in April/May — blossom frost damage), (3) high wind (sustained winds above 50mph — orchard and polytunnel damage), (4) excessive rainfall (flooding risk — not covered by parametric — excluded for clarity). SME parametric: (1) heatwave (above 30°C for 5+ days — hospitality revenue loss), (2) snow disruption (snow depth above 10cm — retail footfall loss), (3) drought (SPI below -1.5 — garden centre and irrigation business revenue protection). Policy schedule: customer selects location (postcode centroid), trigger threshold, payout amount, and period. Underwriting engine: historical trigger frequency × payout amount = expected loss × loading = premium.

Real-Time Portfolio Risk and Claims Dashboard: Portfolio risk dashboard: real-time weather monitoring for all active policies → exposure summary (which policies are approaching trigger threshold — amber alert at 80% of trigger), live claims (trigger confirmed → payout in progress), and historical claims (paid triggers, unpaid periods, basis risk analysis). Reinsurance reporting: parametric reinsurance (Zurich or Swiss Re) receives daily portfolio risk data (aggregate exposure, trigger proximity). MGA (if operating as MGA): capacity provider receives weekly exposure report and monthly bordereau. Claims audit: every automatic payout has an immutable audit trail (weather data source, trigger threshold, payout amount, payment reference) — FCA ICOBS requires claims to be fair and evidence-based.

|  | The Result |
| --- | --- |

FCA ICOBS compliance confirmed. Platform live at 18 weeks, £110,000 — under budget. 1,840 active parametric policies (agricultural and SME). Average time from trigger to payout: 3.8 hours (target: 4 hours). Basis risk disclosure compliance: 100% (FCA requirement met). Customer satisfaction with automatic payout: 94.2% very satisfied ("no need to file a claim"). Weather data consensus accuracy: 98.4% (all three sources agree). FCA Consumer Duty review: confirmed compliant. Reinsurance reporting: 100% automated. Premium pricing actuarial validation: within 8.2% of actual claim rate.

"3.8 hours from trigger to payout. 94.2% very satisfied — the payout arrives before our customers finish filling in a traditional insurance claim form. Basis risk disclosure 100% FCA compliant. Reinsurance reporting automated. FCA Consumer Duty confirmed. The weather consensus engine — Met Office primary, Tomorrow.io secondary — was the technical innovation that gives us confidence in every trigger decision. No single weather source. No disputes about whether the trigger fired." — CEO, UK Parametric Insurer (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, Met Office Weather Datahub API, Tomorrow.io API, ECMWF ERA5 API, Stripe, GOV.UK Notify, AWS eu-west-2 |
| Compliance | FCA ICOBS parametric insurance, FCA Consumer Duty (PS22/9), UK GDPR, Basis Risk disclosure, AML MLRs 2017, PCI-DSS SAQ-A, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ parametric insurance platform uk, automatic weather trigger insurance uk, insurtech parametric uk