META TITLE: EdTech University Research Grant Management Platform — UK Russell Group — ClickMasters Case Study META DESC: A UK Russell Group university with £840M annual research income, 4,200 active research grants, and 2,800 resea... SLUG: /case-studies/edtech-university-research-grant-management/

Last updated: February 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › EdTech University Research Grant Management Platform — UK Russell Group

# EdTech University Research Grant Management Platform — UK Russell Group

| 🏭 EdTech / Research Management | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: EdTech / Research Management ¦ Tech: React, Node.js/Fastify, PostgreSQL, UKRI Flexi Grant API, ORCID API, Horizon Europe API, PURE (Elsevier) API, Symplectic Elements API, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: UKRI reporting requirements, Horizon Europe AMGA, Charity Commission requirements, HEFCE TRAC, UK GDPR (researcher data), WCAG 2.1 AA, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

A UK Russell Group university with £840M annual research income, 4,200 active research grants, and 2,800 researchers needed a unified research grant management platform — replacing a combination of legacy ResearchFish, manual UKRI (UK Research and Innovation) reporting, and spreadsheet-based financial management. UKRI reporting requirements, Horizon Europe (UK-EU collaboration), Royal Society, Wellcome Trust, and charity funder reporting, Charity Commission requirements (for externally funded research), UK GDPR for researcher data, and WCAG 2.1 AA were mandatory. Budget: £160,000.

|  | Our Approach |
| --- | --- |

UKRI Research Portfolio Management: UKRI (UK Research and Innovation — EPSRC, AHRC, BBSRC, ESRC, MRC, NERC, Innovate UK): UK's primary public research funder. UKRI Flexi Grant API: application and grant management via UKRI Flexi Grant system. Platform integration: (1) UKRI grant award import (award details, budget breakdown, start/end dates), (2) researcher portal (PI — Principal Investigator — views their grants, milestones, budget remaining), (3) ResearchFish integration (annual UKRI reporting tool — outcomes and impact data — UKRI Flexi Grant API exports to ResearchFish), (4) UKRI Financial Reporting (JeS — Joint Electronic Submission — financial returns), (5) UKRI Peer Review (UKRI funding applications — ClickMasters builds application submission workflow).

Horizon Europe and International Funding: Horizon Europe: EU research funding programme — UK associated country (post-Brexit, UK is associated from 2024). Horizon Europe Grant Agreement: EU financial regulation compliance (EC Audit requirements, AMGA — Model Grant Agreement), PI eligibility checks (UK researchers can lead Horizon projects as of 2024 association). Portal: Horizon Europe grants managed alongside UKRI grants — unified view of all funding. F&A (Facilities and Administration) calculation: Horizon Europe overhead rate (25% for indirect costs — different from UKRI FEC). EU audit trail: Horizon Europe grants subject to EC audit — immutable financial records required (7-year retention). EURAXESS: researcher mobility tracking (UK-EU researcher movement for Horizon projects).

Research Financial Management and FEC: FEC (Full Economic Costing): UK universities use fEC to calculate the true cost of research (direct costs + indirect costs + overhead). fEC components: (1) directly incurred costs (staff, travel, equipment), (2) directly allocated costs (estates, library — apportioned to project), (3) indirect costs (central university overheads — calculated as overhead rate × direct staff costs). Financial reporting: TRAC (Transparent Approach to Costing — HEFCE requirement): annual cost return to HEFCE. Research financial dashboard: project budget utilisation (% of fEC budget spent), forecast to completion (will project underspend or overspend?), staff costs (FTE against grant — UKRI staffing rules). Charity Accounts (Charity Commission): separate accounting for charities funding research (Wellcome Trust, British Heart Foundation).

Research Impact and REF Preparation: REF (Research Excellence Framework): UK research assessment — determines HEIF (Higher Education Innovation Fund) allocation. REF 2029 preparation: platform tracks research impact evidence (citations, policy influence, societal impact — Impact Case Study data). ORCID integration: researcher ORCID (Open Researcher and Contributor ID — unique researcher identifier) linked to all research outputs. CRIS (Current Research Information System): PURE (Elsevier) or Symplectic Elements data exchange — publication metadata (DOI, journal, authors) imported for REF submission. Open Access compliance: UKRI open access mandate (all UKRI-funded publications must be open access within 12 months) — compliance tracking per publication.

|  | The Result |
| --- | --- |

UKRI compliance confirmed. Platform live at 24 weeks, £148,000 — under budget. 4,200 research grants across UKRI, Horizon Europe, and charity funders. UKRI ResearchFish completion rate: 94.2% (UKRI minimum: 80%). Horizon Europe financial compliance: confirmed by EC audit (no findings). fEC budget utilisation variance: < 2.4% (target: < 5%). REF impact evidence captured: 84% of active grants have Impact Case Study data (target: 70%). Open Access compliance: 92.4% of UKRI publications open access within mandate. Researcher satisfaction: 4.3/5.

"4,200 grants unified. UKRI ResearchFish 94.2% versus 80% minimum. Horizon Europe EC audit no findings. fEC variance 2.4%. Open Access 92.4%. REF impact evidence 84% versus 70% target. Researcher satisfaction 4.3. The ORCID integration — linking every researcher to every publication and grant via a persistent identifier — is what makes the REF preparation credible. It used to take 6 months to compile REF impact evidence. Now it is available in real time." — Director of Research and Innovation, UK Russell Group University (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, UKRI Flexi Grant API, ORCID API, Horizon Europe API, PURE (Elsevier) API, Symplectic Elements API, GOV.UK Notify, AWS eu-west-2 |
| Compliance | UKRI reporting requirements, Horizon Europe AMGA, Charity Commission requirements, HEFCE TRAC, UK GDPR (researcher data), WCAG 2.1 AA, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ university research grant management uk, ukri grant platform uk, edtech research management uk