META TITLE: LogTech Smart Warehousing Platform — UK 3PL Provider — ClickMasters Case Study META DESC: A UK third-party logistics (3PL) provider operating 12 warehouses, handling 8.4M picks per year, and serving 8... SLUG: /case-studies/logtech-smart-warehousing-3pl-platform/

Last updated: March 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › LogTech Smart Warehousing Platform — UK 3PL Provider

# LogTech Smart Warehousing Platform — UK 3PL Provider

| 🏭 LogTech / Warehousing | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: LogTech / Warehousing ¦ Tech: React, Node.js/Fastify, PostgreSQL (RLS per client), Zebra DNA CloudConnect, BLE beacon tracking, HMRC CDS API, Royal Mail/DPD/DHL Webhooks, AWS eu-west-2 ¦ Compliance: HMRC CDS (UK customs), DVSA transport compliance, UK GDPR (client data isolation), Cyber Essentials, FEFO pharmaceutical compliance

|  | The Challenge |
| --- | --- |

A UK third-party logistics (3PL) provider operating 12 warehouses, handling 8.4M picks per year, and serving 84 e-commerce clients (including 3 UK top-20 retailers) needed a unified smart warehousing platform — replacing a combination of legacy Infor WMS, manual RF gun picking, and spreadsheet-based KPI reporting. HMRC CDS (customs declarations for cross-border clients), DVSA (transport compliance), UK GDPR (client inventory data), and Cyber Essentials were mandatory. Budget: £150,000.

|  | Our Approach |
| --- | --- |

WMS Core — Inventory and Slot Management: WMS inventory management: (1) goods receipt (GRN — barcode scan of inbound delivery → SSCC/EAN validation → put-away task generation), (2) slot management (8,400 bin locations across 12 warehouses — location master with pick face, reserve, bulk storage slots), (3) FIFO/FEFO compliance (food and pharmaceutical clients — expiry date tracking, FEFO allocation), (4) cycle counting (perpetual inventory — automated cycle count task scheduling by ABC analysis), (5) inventory reconciliation (client stock reconciliation portal — client sees real-time inventory levels). IoT integration: Zebra scanners (RFID + barcode — connected via Zebra DNA CloudConnect to WMS API), forklift telematics (BLE beacon location tracking — forklift position accuracy ±2m in warehouse).

Pick Optimisation and Routing: Pick optimisation: route planning reduces travel distance per pick — largest efficiency gain in warehouse operations. Pick routing algorithms: (1) S-shaped (traverse each aisle end-to-end — simple, 40% improvement over random), (2) largest gap (skip aisles with no picks — 25% further improvement on S-shaped), (3) combined (combined algorithm — 68% improvement over random picking routes). Multi-order picking: batch picking (pick multiple orders simultaneously — pick to light or voice picking). Pick-to-light: LED light at pick location illuminates with quantity — picker confirms with button press. Pick accuracy: 99.94% (target: > 99.9%). Pick rate: 420 units/hour (target: > 380). Labour scheduling: predicted picks × average pick time = required pickers per shift (sent to planning system day before).

E-commerce Client Portal — Real-Time Visibility: Client portal: each of 84 e-commerce clients has a self-service portal (React frontend — client-specific branding). Portal features: (1) real-time inventory (live stock levels, reserved stock, available stock), (2) order status (in-pick, packed, dispatched, delivered — tracking via Royal Mail/DPD/DHL webhook), (3) returns management (return received → inspection → resaleable vs quarantine), (4) KPI dashboard (fill rate, pick accuracy, despatch cut-off compliance, damage rate), (5) invoicing (per-transaction billing — pick fee + handling fee + storage fee, automated monthly invoice). UK GDPR: client inventory data isolated by client ID (PostgreSQL RLS) — client A cannot see client B's inventory.

HMRC CDS Cross-Border Declarations: Cross-border logistics: 12% of warehouse volume is goods imported from non-UK (post-Brexit — requires customs clearance). CDS integration: (1) Import declaration (CDS C88 — importer of record, commodity code, customs procedure code, tariff), (2) duty calculation (UK Global Tariff API — commodity code × country of origin × preference agreement → duty rate), (3) customs clearance status (CDS notification webhook → release goods for despatch), (4) deferred duty account (DDA — bulk customs duty payment monthly rather than per declaration). CHIEF to CDS migration: HMRC retired CHIEF in November 2023 — all declarations now via CDS. ClickMasters CDS integration: established CHIEF-era integration replatformed to CDS API.

|  | The Result |
| --- | --- |

Platform live at 24 weeks, £138,000 — under budget. 8.4M picks per year across 12 warehouses. Pick accuracy: 99.94% (target: > 99.9%). Pick rate: 422 units/hour (target: > 380). Inventory accuracy: 99.8% (cycle count programme). Client portal adoption: 78 of 84 e-commerce clients active within 30 days. CDS customs declarations: 100% automated (0% manual). FEFO compliance: zero expiry date pick errors in first 12 months (pharmaceutical client — zero tolerance). Client NPS: 84 (legacy: 32).

"8.4M picks. Accuracy 99.94%. Rate 422 per hour. CDS 100% automated. FEFO zero expiry errors. Client NPS from 32 to 84. 78 of 84 clients active within 30 days. The pick routing optimisation — 68% improvement over random picking — was the operational gain that paid for the platform. Our largest retail client saw £840,000 annual labour saving from pick rate improvement alone. The platform is now our competitive advantage in the UK 3PL market." — Operations Director, UK 3PL Provider (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL (RLS per client), Zebra DNA CloudConnect, BLE beacon tracking, HMRC CDS API, Royal Mail/DPD/DHL Webhooks, AWS eu-west-2 |
| Compliance | HMRC CDS (UK customs), DVSA transport compliance, UK GDPR (client data isolation), Cyber Essentials, FEFO pharmaceutical compliance |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ smart warehousing platform uk 3pl, wms logistics technology uk, logtech warehouse management uk