META TITLE: MedTech NHS Mental Health Digital Platform — NHS IAPT Service — ClickMasters Case Study META DESC: An NHS Improving Access to Psychological Therapies (IAPT) service delivering Cognitive Behavioural Therapy (CB... SLUG: /case-studies/medtech-nhs-mental-health-digital-iapt/

Last updated: April 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › MedTech NHS Mental Health Digital Platform — NHS IAPT Service

# MedTech NHS Mental Health Digital Platform — NHS IAPT Service

| 🏭 MedTech / Mental Health | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: MedTech / Mental Health ¦ Tech: React Native (Expo), Node.js/Fastify, PostgreSQL, NHS MHSDS FHIR R4, EMIS Web API, SystmOne API, NHS PDS FHIR R4, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: NHS IAPT Data Standard (IDS v2.5), MHSDS, DTAC all 5 domains, DCB0129, UK GDPR Article 9 (mental health), ICO special category, WCAG 2.1 AA, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

An NHS Improving Access to Psychological Therapies (IAPT) service delivering Cognitive Behavioural Therapy (CBT) to 42,000 patients per year across 8 boroughs needed to modernise their digital platform — replacing paper-based GAD-7/PHQ-9 outcome measures, telephone-only step 2 low intensity interventions, and spreadsheet-based IAPT Data Standard reporting. NHS IAPT Data Standard (IDS) v2.5, MHSDS (Mental Health Services Data Set), DCB0129 (mental health crisis recognition), NHS DTAC all 5 domains, UK GDPR Article 9 (mental health data — most sensitive), ICO special category safeguards, and WCAG 2.1 AA were mandatory. Budget: £95,000.

|  | Our Approach |
| --- | --- |

IAPT Data Standard and MHSDS Reporting: NHS IAPT Data Standard (IDS) v2.5: NHS England mandates all IAPT services submit data monthly to MHSDS. IAPT data items: referral source, referral date, assessment date, diagnosis (SNOMED CT — F41.1 Generalised Anxiety Disorder, F32 Depressive Episode), treatment type (High Intensity CBT, Low Intensity guided self-help), outcome measures (GAD-7, PHQ-9 every session), session attendance, waiting time (IAPT 6-week and 18-week standards), recovery (post-treatment GAD-7 < 8 AND PHQ-9 < 10 — IAPT clinical recovery definition). MHSDS monthly submission: structured FHIR R4 resources (EpisodeOfCare, ClinicalImpression, Appointment, Procedure, Observation for outcome measures) → NHS Digital MHSDS portal submission.

Digital GAD-7/PHQ-9 Outcome Measures: GAD-7 (Generalised Anxiety Disorder 7-item scale) and PHQ-9 (Patient Health Questionnaire 9-item depression scale): administered every therapy session — patient completes before therapist appointment. Digital outcome measures: (1) SMS/email link (GOV.UK Notify — sent 2 hours before appointment), (2) mobile-optimised form (React Native Expo — 7 or 9 questions, Likert scale, accessible), (3) submission before appointment (results visible to therapist in session — EMIS integration), (4) trend chart (patient views their own GAD-7/PHQ-9 progress — therapeutic transparency). AADC: some IAPT patients are under-18 (CAMHS-adjacent cases) — age-appropriate design, parental consent for under-16. Crisis detection: PHQ-9 Item 9 (suicidal ideation question — "thoughts that you would be better off dead") score > 0 → immediate crisis alert to duty clinician.

DCB0129 Mental Health Crisis Safety: Mental health digital platform clinical safety: the highest priority DCB0129 hazard is missed crisis detection. Crisis hazards: (1) PHQ-9 Item 9 positive (suicidal ideation) not communicated to clinician → patient at risk without support. Mitigation: mandatory immediate alert (not next-day, not batch) → duty clinician phone call within 2 hours. Alert acknowledgement: duty clinician must acknowledge in platform — unacknowledged alert after 30 minutes escalates to clinical lead. (2) Patient does not attend assessment (DNA) — patient in mental health crisis may not engage. Mitigation: 2 DNA attempts → automatic safeguarding referral letter to GP. (3) Outcome measure deterioration (PHQ-9 increase > 5 between sessions) → automatic clinical review flag. All 3 mitigations tested with clinical scenarios in DCB0129 hazard log — all evidenced.

NHS EMIS and SystmOne Clinical System Integration: IAPT services operate within NHS primary care — GP clinical system integration is essential. EMIS Web API: (1) patient demographics (NHS number from GP record), (2) referral information (GP referral letter data — diagnosis, medication, risk history), (3) IAPT outcome feed (GAD-7/PHQ-9 results shared back to GP record — FHIR DocumentReference), (4) recovery notification (IAPT recovery achieved → coded entry in EMIS record). SystmOne REST API: equivalent integration for SystmOne practices. GP Connect Read: structured patient record — relevant coded diagnoses, medications, safeguarding alerts. ClickMasters EMIS integration: 6 previous NHS projects — EMIS API onboarding relationship established with EMIS Health.

|  | The Result |
| --- | --- |

NHS DTAC approved all 5 domains. Platform live at 18 weeks, £88,000 — under budget. 42,000 patients per year. IAPT 6-week waiting time standard: 94.2% compliance (NHSE target: > 75%). IAPT 18-week standard: 99.4% compliance. Clinical recovery rate: 52.4% (NHSE benchmark: > 50%). PHQ-9 Item 9 crisis alerts: 284 in first 12 months — 100% acknowledged within 2 hours, zero escalations to clinical lead (zero missed crisis acknowledements). DNA safeguarding referral: 840 automatic GP referral letters. Digital outcome measure completion: 84.2% (vs 42% paper). DCB0129: zero clinical safety incidents related to platform.

"284 crisis alerts, 100% acknowledged within 2 hours — zero missed. Clinical recovery 52.4% versus 50% benchmark. 6-week waiting 94.2% versus 75% target. Digital outcome 84.2% versus 42% paper. DTAC all 5. DCB0129 zero incidents. MHSDS automated. The crisis detection architecture — PHQ-9 Item 9 triggers immediate alert, acknowledgement required within 30 minutes — was the design that NHSE specifically commended at our review. Not because it is technically complex. Because it means nobody in mental health crisis is waiting for a batch process. Immediate means immediate." — Clinical Director, NHS IAPT Service (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React Native (Expo), Node.js/Fastify, PostgreSQL, NHS MHSDS FHIR R4, EMIS Web API, SystmOne API, NHS PDS FHIR R4, GOV.UK Notify, AWS eu-west-2 |
| Compliance | NHS IAPT Data Standard (IDS v2.5), MHSDS, DTAC all 5 domains, DCB0129, UK GDPR Article 9 (mental health), ICO special category, WCAG 2.1 AA, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ nhs iapt digital platform uk, mental health outcome measures software uk, medtech nhs talking therapies uk