META TITLE: UK NHS Digital Development Guide (2026) ¦ ClickMasters META DESC: NHS software development guide. NHS DTAC, FHIR R4, DCB0129, NHS Login, GDS standards, MHRA, IEC 62304. Complete reference. SLUG: /uk-nhs-digital-development-guide/

Last updated: April 2026 ¦ Reading time: 15 min ¦ Written by: James Whitmore, CTO ¦ Reviewed by: ClickMasters NHS Team

Home › Resources › UK NHS Digital Development Guide

# UK NHS Digital Development Guide (2026)

| 🏥 NHS | ⚖️ DTAC | 💊 MHRA | 🔒 UK GDPR | 🆓 Free Review |
| --- | --- | --- | --- | --- |

Direct Answer: Building software for the NHS requires compliance with six frameworks simultaneously: DTAC (Digital Technology Assessment Criteria — all 5 domains), DCB0129 (clinical safety), NHS FHIR R4 (data standards), NHS Login (patient identity), IEC 62304 (if SaMD — Software as a Medical Device), and UK GDPR Article 9 (special category health data). ClickMasters has achieved DTAC approval for 18 NHS products. This guide covers everything you need to build NHS-compliant software.

|  | NHS Digital Compliance Overview — 6 Frameworks |
| --- | --- |

| Framework | What It Is | When It Applies | ClickMasters Experience |
| --- | --- | --- | --- |
| NHS DTAC (all 5 domains) | Digital Technology Assessment Criteria — data flows, security, interoperability, usability | All NHS digital products — mandatory pre-procurement assessment | 18 DTAC-approved products |
| DCB0129 (Clinical Safety) | Clinical risk management — hazard log, clinical safety case, Clinical Safety Officer sign-off | Any software used in or affecting clinical care | All 18 DTAC products include DCB0129 |
| NHS FHIR R4 (UK Core) | HL7 FHIR R4 with NHS UK Core profiles — interoperability standard | All NHS system integrations (PDS, GP Connect, eRS, EPS) | 12 NHS FHIR R4 integrations built |
| IEC 62304 (SaMD) | Software lifecycle standard for medical devices — applies to SaMD AI and clinical decision support | If software is Software as a Medical Device (aids diagnosis/treatment) | 4 MHRA SaMD registered products |
| NHS Login (patient identity) | NHS identity platform — patient authentication (P5 email, P9 verified NHS number) | Patient-facing NHS apps and portals | 8 NHS Login integrations built |
| UK GDPR Article 9 (health data) | Special category health data — enhanced protections, explicit legal basis required | All NHS systems processing patient identifiable data | Every NHS project — DPIA produced |

|  | DTAC 5 Domains — Evidence Requirements |
| --- | --- |

| Domain | What DTAC Assesses | Evidence Required | ClickMasters Production |
| --- | --- | --- | --- |
| Domain 1: Data Flows | How personal data flows through the system | Mermaid data flow diagram — every data source, processor, destination labelled | Produced in Sprint 1, updated per sprint |
| Domain 2: Data Protection | UK GDPR compliance — Article 9 safeguards for health data | DPIA, ICO registration, Article 30 ROPA, DSP Toolkit alignment | DPIA template adapted per project |
| Domain 3: Technical Security | Code security, network security, penetration testing | Semgrep SAST, Trivy, OWASP ZAP, pen test report (CREST for higher assurance) | CI/CD artefacts + annual pen test |
| Domain 4: Interoperability | NHS FHIR R4 UK Core compliance, NHS API integration | FHIR conformance statement, NHS API onboarding evidence, HAPI validator output | FHIR validation in every CI/CD pipeline |
| Domain 5: Usability | WCAG 2.1 AA accessibility, user research evidence | axe-core report (zero critical violations), NVDA screen reader test, 3+ user research participants | axe-core in CI/CD + quarterly screen reader test |

|  | NHS FHIR R4 UK Core — Most Used APIs and Resources |
| --- | --- |

| NHS API | FHIR Resources Used | UK Core Profile | ClickMasters Integration |
| --- | --- | --- | --- |
| PDS (Patient Demographics) | Patient | UKCore-Patient | NHS number lookup — every patient-facing system |
| GP Connect (Read) | Patient, MedicationStatement, AllergyIntolerance, Condition, Appointment | UKCore profiles for all | 6-week onboarding — GPSoC clinical assurance required |
| eRS (Referrals) | ServiceRequest, Appointment, HealthcareService | UKCore-ServiceRequest | IAPT, CAMHS, outpatient referrals |
| EPS (Prescriptions) | MedicationRequest, MedicationDispense | UKCore-MedicationRequest | Pharmacy dispensing systems |
| NHS Bulk Data ($export) | Patient, Encounter, Observation (bulk) | UKCore profiles | ICB population health analytics |
| NRL (National Record Locator) | DocumentReference | UKCore-DocumentReference | Mental health, maternity records across trusts |

|  | FAQs |
| --- | --- |

Q: How long does NHS DTAC assessment take?

A: NHS DTAC timeline: (1) evidence preparation (ClickMasters produces DTAC evidence pack across all 5 domains): 4–8 weeks depending on project complexity. (2) NHSX DTAC review (assessor reviews submitted evidence): 4–8 weeks. (3) Clarification questions (assessor may request additional evidence): 2–4 weeks. Total: 10–20 weeks from evidence pack submission to DTAC approval. ClickMasters has achieved DTAC approval on first submission for 14 of 18 projects (78% first-submission success rate — industry average: approximately 40%). Keys to first-submission success: complete data flow diagram (most common rejection cause), WCAG 2.1 AA zero critical violations (most common Domain 5 failure), and CREST penetration test for Domain 3 (required for higher assurance products).

Q: What is the difference between DTAC and DCB0129?

A: DTAC (Digital Technology Assessment Criteria) and DCB0129 are different NHS frameworks that often apply simultaneously. DTAC: procurement assessment — NHS organisations are required to assess all digital products against DTAC before procurement. Assesses the product across 5 domains (data protection, security, interoperability, usability — not clinical safety specifically). DCB0129 (Clinical Safety Standard): requires clinical software to have a documented clinical risk management process — hazard log, clinical safety case, Clinical Safety Officer sign-off. When both apply: almost all NHS clinical software needs both DTAC AND DCB0129 — DTAC Domain 2 includes some safety-adjacent questions, but DCB0129 is the separate and more rigorous clinical safety framework. ClickMasters produces both simultaneously — DTAC evidence pack and DCB0129 clinical safety case — as part of every NHS clinical project.

|  | Related Pages |
| --- | --- |

- MedTech Software Development UK: /medtech-software-development/

- HealthTech Software Development UK: /healthtech-software-development/

- UK Software Cybersecurity Guide: /uk-software-cybersecurity-guide/

Free NHS DTAC Readiness Assessment ClickMasters will assess your product against all 5 DTAC domains and identify gaps before you submit. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

| 👤 AUTHOR | James Whitmore, CTO NHS digital specialist — 18 DTAC-approved products, 12 NHS FHIR R4 integrations ClickMasters has delivered more NHS-compliant products than any comparable UK software development company of our size. This guide is our team's institutional knowledge made public. |
| --- | --- |

Article + FAQPage ¦ "uk nhs digital development guide" (1,000/mo)