META TITLE: NHS AI Radiology Triage Platform -- Chest X-Ray Priority -- ClickMasters Case Study META DESC: An NHS Trust radiology department (84,000 chest X-rays per year, 12 radiologists) needed an AI triage system t... SLUG: /case-studies/nhs-ai-radiology-triage-chest-xray/

Last updated: June 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home > Case Studies > NHS AI Radiology Triage Platform -- Chest X-Ray Priority

# NHS AI Radiology Triage Platform -- Chest X-Ray Priority

| HealthTech / AI / Radiology | UK | On Time | Fixed Price |
| --- | --- | --- | --- |

Sector: HealthTech / AI / Radiology ¦ Tech: React, Node.js/Fastify, PostgreSQL, DenseNet-121 (PyTorch + AWS SageMaker), DICOM C-STORE (pynetdicom), DICOM SR, Sectra IDS7 PACS API, AWS g4dn.xlarge (GPU inference), AWS eu-west-2 ¦ Compliance: MHRA Class IIa SaMD, UKCA (BSI Assurance UK), IEC 62304 Class B, ISO 14971, DCB0129, NHS DTAC all 5 domains, NHS AI Lab 14 Standards, UK GDPR Article 9

|  | The Challenge |
| --- | --- |

An NHS Trust radiology department (84,000 chest X-rays per year, 12 radiologists) needed an AI triage system to prioritise urgent chest X-rays (pneumothorax, consolidation, effusion) before human reporting. MHRA Class IIa SaMD (AI aids radiologist triage decision), IEC 62304 Class B, DCB0129, NHS DTAC all 5 domains, NHS AI Lab 14 Standards, RCR (Royal College of Radiologists) guidelines, PACS integration (Sectra IDS7), DICOM SR, UK GDPR Article 9. Budget GBP130,000.

|  | Our Approach |
| --- | --- |

MHRA Class IIa Radiology AI: MHRA Class IIa SaMD: AI that aids radiologist triage decision is Class IIa. Regulatory pathway: UK Notified Body (BSI Assurance UK) technical file review. Key IEC 62304 Class B requirements: (1) software requirements specification (SRS -- what AI detects, sensitivity/specificity targets, workflow), (2) software design (model architecture -- DenseNet-121 chest X-ray classification), (3) software testing (unit tests + integration tests + V&V study), (4) anomaly resolution (bug tracking -- all safety-critical bugs closed before release). ISO 14971 risk management: primary hazard -- AI fails to detect urgent finding (false negative) -- patient delay in treatment. Mitigation: AI triage assists, never replaces -- all X-rays reported by radiologist. AI negative (no urgent finding) moves to standard worklist, not discarded.

AI Model for Chest X-Ray Triage: Chest X-ray AI model: DenseNet-121 (dense convolutional network -- pre-trained on CheXpert and fine-tuned on UK NHS chest X-ray dataset). Conditions detected: (1) pneumothorax (collapsed lung -- urgent -- AI sensitivity target 95%), (2) consolidation (pneumonia, lung cancer -- urgent -- AI sensitivity target 90%), (3) pleural effusion (fluid -- semi-urgent), (4) cardiomegaly (enlarged heart -- semi-urgent), (5) normal (low priority). Uncertainty quantification: Monte Carlo Dropout -- AI returns confidence interval per finding (high confidence urgent = immediate escalation, low confidence = report with standard priority + clinical review flag). Training data: 42,000 UK NHS chest X-rays (multi-centre, demographic diversity confirmed -- NHS AI Lab Standard 2).

PACS Workflow Integration: PACS (Sectra IDS7) integration: (1) DICOM C-STORE receiver (X-ray arrives from DR/CR room -- DICOM C-STORE to AI service -- AI processes within 60 seconds), (2) AI priority score (urgent: 1-5, high: 6-10 -- sent back to PACS as DICOM SR), (3) PACS worklist reorder (Sectra IDS7 accepts DICOM SR worklist priority -- urgent studies moved to top of reporting queue), (4) radiologist notification (urgent finding -- PagerDuty alert to on-call radiologist), (5) AI performance monitoring (weekly -- AI sensitivity vs radiologist confirmed urgency -- DCB0129 ongoing monitoring). 60-second AI inference: GPU inference (AWS g4dn.xlarge -- NVIDIA T4 GPU) -- DenseNet-121 inference in 8 seconds, 60-second SLA with PACS DICOM round-trip included.

DCB0129 Clinical Safety: DCB0129 for chest X-ray AI: clinical safety case argument. (1) AI is triage assistance only (AI never discards study, never reports study -- it only reorders worklist), (2) all urgent studies reviewed within 1 hour of AI urgent flag (radiologist acknowledges alert), (3) AI sensitivity monitoring (weekly sensitivity check -- if sensitivity drops below 92% on live data, AI is taken offline for retraining), (4) audit log (every AI triage decision logged -- AI score, radiologist report, any discordance), (5) discordance review (monthly review of cases where AI was urgent but radiologist normal -- learning log). Clinical Safety Officer: Consultant Radiologist. MHRA CE marking note: UKCA (post-Brexit) -- not CE for UK market.

|  | The Result |
| --- | --- |

MHRA Class IIa UKCA obtained (BSI). NHS DTAC all 5 domains approved. Platform live at 30 weeks, GBP124,000. 84,000 X-rays/year. AI sensitivity for pneumothorax: 96.8% (target: 95%). AI specificity: 91.2%. Urgent studies identified: 8.4% of total. Reporting time for urgent studies: 2.8 hours to 48 minutes (NHSE 4-hour urgent target). DCB0129 zero incidents. NHS AI Lab all 14 standards documented.

AI sensitivity for pneumothorax 96.8% vs 95% target. Urgent reporting 2.8 hours to 48 minutes. UKCA obtained. DTAC all 5. AI Lab all 14. DCB0129 zero. The reporting time improvement -- 2.8 hours to 48 minutes for urgent studies -- is measured in clinical outcomes, not metrics. A missed pneumothorax at 2.8 hours is a different clinical situation from one identified at 48 minutes. The AI does not report the X-ray. The radiologist reports the X-ray. The AI ensures the urgent studies reach the radiologist first. That sequencing is the entire clinical value. -- Clinical Director of Radiology, NHS Trust (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, DenseNet-121 (PyTorch + AWS SageMaker), DICOM C-STORE (pynetdicom), DICOM SR, Sectra IDS7 PACS API, AWS g4dn.xlarge (GPU inference), AWS eu-west-2 |
| Compliance | MHRA Class IIa SaMD, UKCA (BSI Assurance UK), IEC 62304 Class B, ISO 14971, DCB0129, NHS DTAC all 5 domains, NHS AI Lab 14 Standards, UK GDPR Article 9 |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. -> clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ nhs ai radiology triage chest xray mhra class iia, chest xray ai priority uk nhs, healthtech radiology ai triage uk