META TITLE: EduTech Learning Analytics Platform — UK Multi-Academy Trust — ClickMasters Case Study META DESC: A UK Multi-Academy Trust (MAT) with 18 schools and 9,400 pupils needed a learning analytics platform to aggreg... SLUG: /case-studies/edutech-learning-analytics-multi-academy-trust/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › EduTech Learning Analytics Platform — UK Multi-Academy Trust

# EduTech Learning Analytics Platform — UK Multi-Academy Trust

| 🏭 EdTech / Learning Analytics | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: EdTech / Learning Analytics ¦ Tech: Next.js, Node.js/Fastify, PostgreSQL, SIMS API, Arbor REST API, Bromcom REST API, PDF generation (WeasyPrint), AWS eu-west-2 ¦ Compliance: ICO AADC (Children's Code), UK GDPR Article 9 (SEN special category), KCSIE, Cyber Essentials, DfE data standards

|  | The Challenge |
| --- | --- |

A UK Multi-Academy Trust (MAT) with 18 schools and 9,400 pupils needed a learning analytics platform to aggregate attainment data across all schools, identify pupils at risk of underachievement, and provide trust-level performance insights for the Executive Headteacher and trustees. The platform needed to integrate with 3 MIS systems (SIMS in 12 schools, Arbor in 4 schools, Bromcom in 2 schools). ICO Children's Code (AADC), UK GDPR Article 9 (special educational needs data is special category), and KCSIE safeguarding data protocols were mandatory. Budget: £90,000.

|  | Our Approach |
| --- | --- |

Multi-MIS Integration: SIMS API via Capita Developer Programme: pupil demographics, attainment grades, attendance. Arbor REST API: attendance, behaviour incidents, assessment marks. Bromcom REST API: attainment, attendance, pupil premium flags. Data normalisation: all three MIS systems use different grade scales and subject codes — ClickMasters built a normalisation layer mapping all to a common format.

At-Risk Pupil Identification: Rule-based identification model (not ML — trustees wanted transparent, auditable rules that teachers could explain to parents): Pupil flagged as at-risk if ≥2 of: attendance below 90%, attainment below expected standard in 2+ core subjects, 3+ behaviour incidents in rolling 6-week window, FSM (Free School Meals) eligible with attainment gap above trust average. Model reviewed annually by curriculum leads.

KCSIE and ICO AADC Compliance: KCSIE: safeguarding data (referrals, child protection case notes) not included in learning analytics — accessible only via separate, DSL-gated KCSIE module. ICO AADC: privacy by default, data minimisation (only attainment/attendance/behaviour aggregated — not biometric, health, or special needs detail). UK GDPR Article 9: SEN data flagged but not detailed — SEN flag used for disaggregation, individual SEN records in MIS only.

Trust Governance Dashboard: Executive Headteacher dashboard: trust-wide attainment vs national benchmarks (DfE published data), pupil premium gap analysis, attendance trends, school comparison (without naming poorly-performing schools on shared screens — configurable privacy setting). Trustee reporting pack: automated monthly PDF with key metrics for board pack.

|  | The Result |
| --- | --- |

Platform live at 14 weeks, £84,000 — under budget. ICO AADC: zero adverse findings. KCSIE compliance: DSL leads across all 18 schools confirmed appropriate safeguarding data separation. At-risk identification: 423 pupils identified in first term — interventions deployed for 89%. Pupil premium gap: reduced from 18.3 to 15.7 months (attainment gap measure) across trust in first academic year. Ofsted inspection at 4 schools post-launch: learning analytics cited as strength in all 4.

"The Ofsted inspection was four weeks after we launched. The inspector asked how we identified at-risk pupils so quickly — the learning analytics dashboard was on screen during the inspection. All four inspections cited it as a strength. The KCSIE data separation was reviewed by our DSL network before launch — they were satisfied." — Executive Headteacher, UK Multi-Academy Trust (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Next.js, Node.js/Fastify, PostgreSQL, SIMS API, Arbor REST API, Bromcom REST API, PDF generation (WeasyPrint), AWS eu-west-2 |
| Compliance | ICO AADC (Children's Code), UK GDPR Article 9 (SEN special category), KCSIE, Cyber Essentials, DfE data standards |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ edutech learning analytics uk, multi-academy trust software uk, edtech platform development uk