META TITLE: Software Project Handover Checklist UK — Complete Guide (2025) ¦ ClickMasters META DESC: Software development project handover checklist for UK businesses. What should be handed over, documentation, IP transfer, knowledge transfer sessions. ClickMasters handover standard. SLUG: /software-project-handover-checklist-uk/

Last updated: June 2025 ¦ Reading time: 10 min ¦ Written by: James Whitmore, CTO ¦ Reviewed by: ClickMasters Delivery Team

Home › Resources › Software Project Handover Checklist UK

# Software Project Handover Checklist — What UK Businesses Should Expect (2025)

| 📋 Full Handover | 💻 Source Code | 📖 Documentation | 🔑 Access | 🆓 ClickMasters Standard |
| --- | --- | --- | --- | --- |

Direct Answer: A proper software development handover transfers: source code (client-accessible from Day 1), architecture documentation, deployment runbooks, infrastructure access, third-party API credentials, and knowledge transfer sessions. Without a complete handover, you are vendor-locked — dependent on the agency for every change. ClickMasters provides a structured handover as standard on every project.

This guide explains what a complete software handover includes, what questions to ask your software agency, and the red flags that indicate poor handover practice.

|  | Complete Software Handover Checklist |
| --- | --- |

| Item | What It Is | Why It Matters | ClickMasters Standard |
| --- | --- | --- | --- |
| Source code repository | GitHub/GitLab/Bitbucket repository with full commit history | Without the code, you cannot modify the software or hire another agency | Client has admin access from Day 1 — not at handover |
| Architecture documentation | System design: cloud infrastructure, database design, API design, integration architecture | New developers cannot understand the system without it | Architecture document delivered at Sprint 1, updated at each sprint |
| Deployment runbooks | Step-by-step instructions for: deploying new versions, rolling back, restarting services | Without this, any engineer can deploy — with it, any competent engineer can | Runbooks written during development, verified in final sprint |
| Infrastructure access | AWS/Azure/GCP console access, DNS management, domain registrar access | Cannot manage infrastructure without access | Client added as account admin before final payment |
| Third-party API credentials | API keys, OAuth credentials, service accounts for all integrations | Cannot operate the system without API credentials | Credentials migrated to client accounts — not ClickMasters accounts |
| Environment variables and secrets | All production configuration (not hardcoded in source code) | Missing env vars = system does not run | AWS Secrets Manager / environment variables document delivered |
| Database documentation | Entity relationship diagram, data dictionary, migration history | Cannot query or modify database structure without it | Database docs generated automatically from schema + delivered |
| UK GDPR documentation | Privacy Notice, DPIA, Article 28 DPA, Article 30 ROPA entries | GDPR compliance documentation is legally required | All GDPR documentation delivered as part of compliance pack |
| Knowledge transfer sessions | 2 sessions: architecture walkthrough + operational walkthrough | Documentation alone is not enough — engineers must ask questions | 2× 90-minute sessions included in all ClickMasters projects |
| IP transfer schedule | Written document confirming all IP assigned to client | Clarifies exactly what IP has been transferred | IP Transfer Schedule signed at final invoice settlement |

|  | Red Flags — Poor Handover Practice |
| --- | --- |

These indicate an agency is not prepared to hand over properly:

- Code in agency repository only — client cannot access without the agency's permission.

- No documentation — "the code is self-documenting" is a red flag. Code is not operational documentation.

- API credentials in agency accounts — you cannot operate the service without the agency.

- No knowledge transfer sessions — a document without context is useless.

- IP transfer only on final payment — should be contractual, not conditional on full payment (partial IP exposure).

- "Maintenance contract required" for basic operation — sign of deliberate vendor lock-in design.

|  | UK GDPR Handover Obligations |
| --- | --- |

If your software processes personal data, the handover has specific UK GDPR implications:

- Article 28 DPA: if you are taking over data processing responsibility, a new DPA with your hosting provider is required.

- Article 30 ROPA: the Record of Processing Activities must be updated to reflect the new controller/processor arrangements.

- DPO notification: if a DPO is appointed, they should review the handover for new processing activities.

- Data migration: if data is migrated to a new system, this may be a new processing activity requiring DPIA assessment.

|  | FAQs |
| --- | --- |

Q: How long does a software handover take?

A: A complete ClickMasters handover takes 5–7 working days including: documentation finalisation (1–2 days), access migrations (1 day), IP transfer schedule signing (same day), Knowledge Transfer Session 1 — architecture walkthrough (90 minutes), Knowledge Transfer Session 2 — operational walkthrough (90 minutes), and any follow-up questions resolution (1 day). For complex systems: we add a third session for specific components (e.g., ML model retraining, infrastructure autoscaling).

Q: What if my team cannot operate the system after handover?

A: ClickMasters offers post-handover support retainers (Kanban model, hourly allocation per month). We also offer a "first 90 days" support package — a fixed monthly fee covering: monitoring and alerting response, dependency updates, minor bug fixes, and on-call access for operational questions. Most clients need 1–3 months of post-handover support while their team builds familiarity with the system.

|  | Related Pages |
| --- | --- |

- Fixed Price vs Time and Materials UK: /fixed-price-vs-time-materials-software-contract-uk/

- Technical Discovery Guide UK: /technical-discovery-software-development-uk/

- Custom Software Development UK: /custom-software-development/

Book a Free Consultation We'll explain our handover standard before you sign a contract. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

| 👤 AUTHOR | James Whitmore, CTO ClickMasters handover standard specialist ClickMasters has completed structured handovers on 200+ UK projects. Every client leaves with everything they need to operate independently. |
| --- | --- |

Article + FAQPage ¦ "software project handover checklist uk" (500/mo)