META TITLE: GovTech Digital Twin Smart City Platform — UK Metropolitan Council — ClickMasters Case Study META DESC: A UK metropolitan council with a 450,000 population wanted to build a Smart City digital twin platform — integ... SLUG: /case-studies/govtech-digital-twin-smart-city/

Last updated: July 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › GovTech Digital Twin Smart City Platform — UK Metropolitan Council

# GovTech Digital Twin Smart City Platform — UK Metropolitan Council

| 🏭 GovTech / Smart Cities | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: GovTech / Smart Cities ¦ Tech: React (Three.js WebGL), Node.js/Fastify, PostgreSQL (TimescaleDB), AWS IoT Core, Kinesis Data Streams, DEFRA AURN API, Environment Agency API, OS MasterMap 3D, Ofgem DCC API, AWS eu-west-2 ¦ Compliance: UK GDPR (privacy-by-design IoT architecture), Ofgem DCC data user agreement, WCAG 2.1 AA, DLUHC Smart Cities framework, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK metropolitan council with a 450,000 population wanted to build a Smart City digital twin platform — integrating real-time data from IoT sensors (traffic, air quality, flood sensors, waste collection GPS), utilities (smart meters via Ofgem DCC API), and council operational systems to create a live operational dashboard. UK GDPR for IoT personal data, Ofgem DCC data access requirements, WCAG 2.1 AA for the council dashboard, and DLUHC Smart Cities framework were the requirements. Budget: £100,000.

|  | Our Approach |
| --- | --- |

IoT Sensor Data Integration: Traffic sensors: UTMC (Urban Traffic Management and Control) standard XML feeds from council traffic management system. Air quality sensors: DEFRA AURN (Automatic Urban and Rural Network) data API + council-deployed Aeroqual sensors via REST API. Flood sensors: Environment Agency Real Time flood monitoring API (RLOI gauging stations). Waste collection GPS: vehicle GPS tracking API from waste management fleet telematics (Quartix API). All sensors: time-series data pipeline → AWS IoT Core → Kinesis Data Streams → TimescaleDB.

Digital Twin 3D Visualisation: CityGML 3D city model: OS MasterMap 3D Building Heights + Ordnance Survey terrain data. Three.js WebGL rendering: 3D city model in browser — GPU-accelerated, handles 450,000 population area. Sensor overlay: IoT sensor readings visualised on 3D model (traffic flow heatmap, air quality colour gradient, flood risk zones). Real-time update: WebSocket connection — sensor readings update every 30 seconds without page reload. Performance: Core Web Vitals LCP < 2.5s on council standard hardware.

Ofgem DCC Smart Meter Integration: Ofgem Data Communications Company (DCC) data access: council registered as Data User for energy management purposes. Smart meter half-hourly consumption data for council-owned buildings (estates, leisure centres, offices). Energy consumption dashboard: building-level consumption vs benchmarks (CIBSE TM54 operational energy benchmarks), anomaly detection (spike or sustained high consumption flagged for estates team). UK GDPR: council building smart meter data — not personal data (council entity, not individual).

UK GDPR IoT Architecture: Street-level IoT: traffic cameras with ANPR are personal data (vehicle registration = personal data). Traffic sensor data: ClickMasters used aggregated flow counts (not individual vehicle data) — no personal data in traffic sensors. Air quality and flood sensors: environmental data, not personal data. Waste GPS: vehicle locations, not driver personal data (fleet management). The design deliberately excluded personal data from all IoT feeds — no DPIA required for digital twin data flows.

|  | The Result |
| --- | --- |

Platform live at 16 weeks, £92,000 — under budget. Real-time dashboard operational: 14 IoT sensor types integrated. Air quality alert response time: 6.2 hours (manual) → 22 minutes (automated alert from DEFRA AURN data). Flood sensor alerts: 4 events detected and council notified pre-incident (previously 2 post-incident notifications in prior year). Council energy use (estates): baseline established — 18% anomalous consumption events identified in Q1. DLUHC Smart Cities framework: council invited to share platform at national Smart Cities showcase.

"22 minutes for air quality alert versus 6.2 hours manually. In a pollution incident near schools, those 5 hours make a real difference. The flood sensor detections were the most operationally valuable — 4 pre-incident alerts versus previously being notified after flood events had started. The DLUHC Smart Cities showcase was the endorsement we needed to expand the programme." — Director of Digital Services, UK Metropolitan Council (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React (Three.js WebGL), Node.js/Fastify, PostgreSQL (TimescaleDB), AWS IoT Core, Kinesis Data Streams, DEFRA AURN API, Environment Agency API, OS MasterMap 3D, Ofgem DCC API, AWS eu-west-2 |
| Compliance | UK GDPR (privacy-by-design IoT architecture), Ofgem DCC data user agreement, WCAG 2.1 AA, DLUHC Smart Cities framework, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ smart city digital twin uk, govtech iot platform uk, council digital twin software uk