META TITLE: FinTech Wealth Management Platform — UK Discretionary Investment Manager — ClickMasters Case Study META DESC: A UK discretionary investment manager (DIM) with £840M AUM and 1,400 client portfolios needed to replace their... SLUG: /case-studies/fintech-wealth-management-discretionary/

Last updated: August 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech Wealth Management Platform — UK Discretionary Investment Manager

# FinTech Wealth Management Platform — UK Discretionary Investment Manager

| 🏭 FinTech / Wealth Management | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / Wealth Management ¦ Tech: React, Node.js/Fastify, PostgreSQL, Refinitiv (LSEG) Data API, Unavista ARM API, GLEIF LEI API, AWS eu-west-2 ¦ Compliance: FCA MiFID II, FCA COBS 9A, FCA Consumer Duty (PS22/9), FATCA/CRS, UK GDPR, Cyber Essentials, ISO 27001

|  | The Challenge |
| --- | --- |

A UK discretionary investment manager (DIM) with £840M AUM and 1,400 client portfolios needed to replace their legacy portfolio management system (PMS) with a modern platform — providing real-time portfolio analytics, MiFID II / FCA COBS 9A suitability, and the Consumer Duty value assessment. FCA MiFID II (transaction reporting, best execution), FCA COBS 9A (suitability assessments), FCA Consumer Duty PS22/9, FATCA/CRS (international client tax reporting), and Custody compliance were the requirements. Budget: £200,000.

|  | Our Approach |
| --- | --- |

Portfolio Management System Architecture: Real-time portfolio analytics: market data via Refinitiv (LSEG) Data API (equities, bonds, fund prices), portfolio valuation (mark-to-market, daily), and performance attribution (time-weighted return, money-weighted return). Asset classes: equities (UK, international), bonds, funds (OEIC, SICAV), alternatives. Model portfolios: discretionary models (Cautious, Balanced, Growth) applied across all client portfolios — bulk rebalancing engine (generate orders for all portfolios deviating from model by > threshold).

FCA COBS 9A Suitability Assessments: COBS 9A (MiFID suitability for discretionary management): annual suitability review for all clients. Suitability factors: investment objectives, financial situation, risk tolerance, investment knowledge and experience. Suitability assessment workflow: structured questionnaire → algorithm → suitability score → DIM signs off → client notified. Suitability mismatch alert: if client portfolio drifts outside suitability band (e.g., growth portfolio for cautious client after market movement) → automatic DIM alert.

MiFID II Transaction Reporting: FCA MiFID II transaction reporting: all transactions in financial instruments must be reported to FCA within T+1 via an Approved Reporting Mechanism (ARM). ARM: Unavista (LSEG) — API integration from PMS. Transaction report fields: 65 mandatory fields per transaction (instrument identifier, quantity, price, execution venue, client LEI). LEI validation: Legal Entity Identifier validation via GLEIF API for all institutional clients. Regulatory reporting dashboard: daily confirmation of T+1 reports submitted, any failures flagged.

Consumer Duty Value Assessment Automation: FCA Consumer Duty (PS22/9): investment management firms must demonstrate value for all products and services. Annual value assessment: charges vs benchmark (costs and charges disclosure per COBS 6.1ZA), performance vs benchmark, service quality (complaint rate, response times). Value assessment report: generated automatically from PMS data, reviewed by compliance officer, approved by Board. Distributor reporting: if DIM distributes third-party funds, fund performance and charges data provided to fund managers for their value assessment.

|  | The Result |
| --- | --- |

Platform live at 22 weeks, £188,000 — under budget. Portfolio valuation latency: 3 hours (batch, legacy) → 4 minutes (real-time). MiFID II T+1 reporting: 100% compliance (legacy: 3 reporting failures in prior year — each requiring FCA notification). Suitability review completion: 97% within regulatory deadline (target: 95%). Consumer Duty value assessment: automated — previously 6 weeks of manual work per year. AUM growth: platform cited by 18 new clients as reason for choosing the DIM.

"18 new clients cited the platform as a reason for choosing us. That is AUM growth directly attributable to technology. MiFID II zero reporting failures — three in the prior year, each requiring FCA notification and a bad week. Consumer Duty value assessment from 6 weeks manual to automated — the compliance team genuinely celebrated that." — CEO, UK Discretionary Investment Manager (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, Refinitiv (LSEG) Data API, Unavista ARM API, GLEIF LEI API, AWS eu-west-2 |
| Compliance | FCA MiFID II, FCA COBS 9A, FCA Consumer Duty (PS22/9), FATCA/CRS, UK GDPR, Cyber Essentials, ISO 27001 |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ wealth management platform uk, discretionary investment manager software uk, mifid ii portfolio management uk