META TITLE: FinTech Wealth Management Digital Platform — UK IFA Network — ClickMasters Case Study META DESC: A UK network of 84 Independent Financial Advisers (IFAs) with £2.4B client AUM needed a unified digital wealth... SLUG: /case-studies/fintech-wealth-management-ifa-digital/

Last updated: October 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech Wealth Management Digital Platform — UK IFA Network

# FinTech Wealth Management Digital Platform — UK IFA Network

| 🏭 FinTech / Wealth Management | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / Wealth Management ¦ Tech: React, Node.js/Fastify, PostgreSQL, TrueLayer AISP, Pershing Custodian API, LSE/NYSE price feeds, AWS eu-west-2 ¦ Compliance: FCA COBS 9, FCA PROD 3, MiFID II suitability records, FCA Consumer Duty (PS22/9), CASS 7, UK GDPR, Cyber Essentials Plus, ISO 27001

|  | The Challenge |
| --- | --- |

A UK network of 84 Independent Financial Advisers (IFAs) with £2.4B client AUM needed a unified digital wealth management platform — replacing spreadsheet-based client onboarding, paper suitability reports, and manual portfolio monitoring. FCA COBS 9 (suitability for investment advice), FCA PROD 3 (product governance), MiFID II suitability records, FCA Consumer Duty PS22/9, CASS 7 (client money), UK GDPR, and MiFID II investment advice records were mandatory. Budget: £130,000.

|  | Our Approach |
| --- | --- |

FCA COBS 9 Suitability Assessment Engine: FCA COBS 9.2: investment advice must be suitable for the client. Digital suitability: (1) Risk profiling questionnaire (14 questions — ATR, capacity for loss, investment horizon), (2) ESG preferences (Sustainable Finance Disclosure Regulation — SFDR integration), (3) knowledge and experience assessment (sophistication), (4) financial situation (income, assets, liabilities — open banking integration via TrueLayer for asset verification). Suitability matrix: risk profile + investment horizon + capacity for loss → suitable investment universe. Automated suitability check: proposed portfolio allocation checked against suitability matrix before adviser can recommend.

MiFID II Suitability Report Automation: MiFID II requires a written suitability report explaining why the recommendation is suitable for the client. Automated suitability report: client profile (risk score, financial situation, objectives) + recommended portfolio (allocation, expected return, risk metrics) → auto-generated suitability report (Word/PDF) with mandatory MiFID II disclosures. Adviser review: adviser reviews auto-generated report, adds narrative commentary, and approves. FCA record: suitability report stored immutably — accessible to FCA on request for 7 years (SYSC 9 records retention).

Portfolio Monitoring and Consumer Duty Outcome Tracking: Consumer Duty outcomes monitoring: investment performance vs client objectives, charges vs value assessment (PROD 3 fair value), and client understanding of investment risks (annual communications). Portfolio monitoring: real-time portfolio valuation (LSE and NYSE price feeds), benchmark comparison (IA sector benchmark), rebalancing alerts (when portfolio drifts beyond tolerance from target allocation), and annual review reminder workflow (COBS 9 obligation to conduct periodic reviews). Consumer Duty dashboard: adviser and network management can see outcome metrics across all clients.

CASS 7 and Custody Integration: CASS 7: client money held in segregated client money accounts. Custody: shares and funds held in custody by a third-party custodian (Pershing or Fidelity FundsNetwork — ClickMasters integrates via Custodian API). Portfolio transactions: buy/sell instructions sent via custodian API, settlement confirmation received, portfolio updated. CASS reconciliation: daily reconciliation of client money account vs sum of client committed funds. Custody reconciliation: weekly reconciliation of platform portfolio data vs custodian holdings statement.

|  | The Result |
| --- | --- |

FCA COBS 9 suitability confirmed by FCA compliance review. Platform live at 22 weeks, £120,000 — under budget. Suitability report generation: 3.2 hours → 18 minutes. 84 IFAs onboarded in 6 weeks. Consumer Duty outcomes dashboard: first annual Consumer Duty report produced automatically. MiFID II suitability record retention: 100% automated. Adviser NPS: 82 (legacy paper process: 28). Client digital portal adoption: 72% of clients using portal within 3 months.

"Suitability report from 3.2 hours to 18 minutes. 82 NPS for advisers versus 28 on paper. Consumer Duty annual report produced automatically for the first time — previously 2 weeks of manual work. MiFID II 100% automated retention. Client portal 72% adoption in 3 months. The FCA compliance review confirmed suitability — that is the validation that matters most for our regulatory obligations." — CEO, UK IFA Network (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, TrueLayer AISP, Pershing Custodian API, LSE/NYSE price feeds, AWS eu-west-2 |
| Compliance | FCA COBS 9, FCA PROD 3, MiFID II suitability records, FCA Consumer Duty (PS22/9), CASS 7, UK GDPR, Cyber Essentials Plus, ISO 27001 |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ ifa wealth management platform uk, financial advice software uk, mifid ii suitability uk