META TITLE: GovTech Local Authority Housing Benefits Digital Service — ClickMasters Case Study META DESC: A London Borough Council processing 28,000 Housing Benefit (HB) and Council Tax Reduction (CTR) claims per yea... SLUG: /case-studies/govtech-local-authority-housing-benefits/

Last updated: March 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › GovTech Local Authority Housing Benefits Digital Service

# GovTech Local Authority Housing Benefits Digital Service

| 🏭 GovTech / Benefits | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: GovTech / Benefits ¦ Tech: React, Node.js/Fastify, PostgreSQL, GOV.UK Design System (GOVUK Frontend React), GOV.UK One Login, GOV.UK Notify, GOV.UK Pay, DWP ATLAS API, Civica CT API, AWS eu-west-2 ¦ Compliance: GDS Service Standard, UK GDPR, DWP ATLAS requirements, WCAG 2.1 AA, PSBAR, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

A London Borough Council processing 28,000 Housing Benefit (HB) and Council Tax Reduction (CTR) claims per year, managing £84M in annual benefit expenditure, needed to modernise their legacy Northgate Benefits Management System — building a GDS-compliant digital service for new claims, change of circumstances, and appeals. GDS Service Standard, GOV.UK Design System, GOV.UK Pay (£0.00 transaction — free service, but GOV.UK Pay integration required for future fee-bearing services), DWP ATLAS (automated transfer to UC — Universal Credit — for HB to UC migration), GOV.UK Notify, UK GDPR (benefits data is sensitive personal data), and WCAG 2.1 AA were mandatory. Budget: £110,000.

|  | Our Approach |
| --- | --- |

GDS-Compliant Benefits Claim Journey: New Housing Benefit claim user journey (GDS service assessment compliant): (1) eligibility check (benefit calculator — am I likely to qualify?), (2) identity verification (GOV.UK One Login), (3) claim form (GDS Form — evidence-based question ordering, conditional logic, save and return), (4) document upload (supporting evidence — tenancy agreement, bank statements, payslips), (5) claim submission, (6) acknowledgement (GOV.UK Notify email with reference number), (7) decision (GOV.UK Notify — benefit awarded/declined with reason), (8) payment (automated BACS payment to landlord or claimant). GDS Service Standard Point 1 (user needs): user research with 12 Housing Benefit claimants before Alpha — discovered 60% abandoned legacy form at bank account section (unclear instructions).

DWP ATLAS Integration — HB to UC Migration: DWP ATLAS (Automated Transfer to UC and Support): Housing Benefit ends when claimant migrates to Universal Credit. ATLAS integration: (1) DWP sends ATLAS notification (claimant has been invited to claim UC), (2) council receives ATLAS notification (API webhook), (3) council prepares HB end date (2-week run-on calculation — Housing Benefit continues for 2 weeks after UC awarded), (4) ATLAS confirms UC payment date (DWP ATLAS API), (5) HB stopped automatically on correct date. HB to UC migration: 3,400 claimants migrated to UC in 2024/25 — ATLAS automation handles all without manual processing. Council Tax Reduction: CTR is not migrated to UC (remains council-administered) — CTR continues after UC migration, automatically re-assessed based on UC income data (DWP data share agreement).

GOV.UK Design System and Accessibility: GOV.UK Design System (GOVUK Frontend React): all form components use GOV.UK Design System — consistent with other government services (reduces cognitive load for claimants who use multiple government services). React GOVUK Frontend: govuk-react or govuk-frontend-react — official component libraries. Accessibility: (1) every form component WCAG 2.1 AA by design (GOV.UK Design System is pre-audited), (2) screen reader testing (NVDA + JAWS — benefits claimants disproportionately use assistive technology), (3) mobile-first (benefits claimants frequently access services on mobile — 68% of new claims via mobile in research). PSBAR (Public Sector Accessibility Regulations): monthly axe-core audit published in Accessibility Statement.

Council Tax Reduction Automation: CTR (Council Tax Reduction): means-tested discount on Council Tax bill. CTR calculation: (1) applicable amount (DWP-defined minimum income standard), (2) income assessment (earned income, Universal Credit, pension, benefits), (3) capital assessment (savings above £6,000 reduce CTR — tapered), (4) CTR percentage (income below applicable amount → maximum CTR, income above → tapered reduction). Automated CTR: claimant submits income evidence → automated CTR calculation (Python rules engine — replicates DWP Prescribed Requirements for CTR) → provisional CTR shown to claimant before submission → if accepted, CTR applied to Council Tax account (Civica CT API). Council Tax Support Scheme: each council has discretionary CTR scheme rules (London Borough may have more generous rules than DWP minimum) — rules engine configurable per council.

|  | The Result |
| --- | --- |

GDS Live assessment passed. Platform live at 20 weeks, £100,000 — under budget. 28,000 claims per year processed. Digital claim completion rate: 84.2% (vs 62.4% legacy Northgate portal). ATLAS automation: 3,400 HB to UC migrations — zero manual processing. CTR automation: 94.8% of CTR calculations automated (5.2% complex cases flagged for manual review). Average claim processing time: 8.4 days (target: < 10 days, legacy: 18.2 days). WCAG 2.1 AA: zero non-compliances. GOV.UK Notify: 100% of claimants receive real-time status updates. Fraud indicators detected by data matching: 84 cases referred for investigation.

"Digital completion 84.2% versus 62.4% legacy. ATLAS zero manual processing for 3,400 UC migrations. CTR automation 94.8%. Claim processing 8.4 days versus 18.2 days legacy. WCAG zero. GDS Live passed. 84 fraud cases referred. The ATLAS automation was the most impactful — each HB to UC migration previously took 45 minutes of manual processing. Zero minutes now. ClickMasters understood both the GDS Service Standard and the DWP ATLAS technical specification simultaneously — most suppliers know one or the other." — Head of Benefits, London Borough Council (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, GOV.UK Design System (GOVUK Frontend React), GOV.UK One Login, GOV.UK Notify, GOV.UK Pay, DWP ATLAS API, Civica CT API, AWS eu-west-2 |
| Compliance | GDS Service Standard, UK GDPR, DWP ATLAS requirements, WCAG 2.1 AA, PSBAR, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ housing benefits digital service uk, gds council tax reduction automation, govtech local authority benefits uk