META TITLE: GovTech Digital Social Care Assessment — Local Authority — ClickMasters Case Study META DESC: A UK local authority conducting 2,800 adult social care assessments per year was operating on a paper-based pr... SLUG: /case-studies/govtech-digital-social-care-assessment/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › GovTech Digital Social Care Assessment — Local Authority

# GovTech Digital Social Care Assessment — Local Authority

| 🏭 GovTech / Social Care | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: GovTech / Social Care ¦ Tech: Next.js, GOV.UK Design System, Node.js/Fastify, PostgreSQL, GOV.UK Notify, AWS eu-west-2 ¦ Compliance: Care Act 2014, CQC regulations, UK GDPR Article 9, GDS 18-Point Service Standard, WCAG 2.1 AA (PSBAR 2018), Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK local authority conducting 2,800 adult social care assessments per year was operating on a paper-based process — social workers completing paper assessment forms, hand-written care plans, and manual allocation to care providers. The Care Act 2014 and Care Quality Commission (CQC) requirements for person-centred assessment, GDS Service Standard, WCAG 2.1 AA, and UK GDPR for highly sensitive adult social care data (special category health and disability data under Article 9) were mandatory. Budget: £95,000.

|  | Our Approach |
| --- | --- |

Care Act 2014 Digital Assessment: Care Act wellbeing assessment domains: physical, mental, emotional wellbeing; personal dignity; control over daily life; participation in work/education/training; social and economic wellbeing; domestic/family/personal relationships; suitability of living accommodation; contribution to society. Digital form captures evidence against all 9 domains. Eligible needs: automatic calculation from responses against eligibility criteria (substantial/critical). Eligibility decision requires social worker review and sign-off.

GDS and Local Gov Digital Standards: GDS 18-Point Service Standard. GOV.UK Design System throughout. WCAG 2.1 AA: screen reader testing with NVDA. User research: 18 participants including social workers, service users with physical disabilities, and carers. GOV.UK Notify for assessment outcome communications. Local Government Digital Service Standard (LGDSS) alignment.

UK GDPR Article 9 — Adult Social Care Data: Adult social care assessments contain: disability information, health conditions, mental health status, personal care needs, and safeguarding history. Article 9(2)(h): processing necessary for provision of health or social care (explicit basis for UK local authority social care). Access control: social worker sees only their allocated service users. Safeguarding data: senior officer access only. 10-year retention (Care Act statutory minimum).

Care Provider Allocation API: Care market integration: automated care provider matching based on assessed needs (domiciliary care, residential care, day services), geographic area, and provider availability. Direct Payments: digital payment tracking for service users managing their own care budgets. Care plan publishing: structured care plan shared electronically with care provider (replacing fax/email PDF).

|  | The Result |
| --- | --- |

System live at 16 weeks, £88,000 — under budget. Assessment completion time: 4.5 hours average (paper: 6.2 hours). Eligible needs identification: 97% of eligible needs correctly identified (paper: estimated 84% — missed needs result in under-assessment and unmet care needs). CQC inspection: digital assessment system cited as innovation in person-centred practice. WCAG 2.1 AA: Cabinet Office monitoring zero non-compliances.

"The CQC inspector specifically cited the digital assessment tool as a strength in person-centred practice. Identification of eligible needs going from 84% to 97% means 364 more people per year getting the care they need who were previously being under-assessed. That is what the technology is for." — Director of Adult Social Services, UK Local Authority (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Next.js, GOV.UK Design System, Node.js/Fastify, PostgreSQL, GOV.UK Notify, AWS eu-west-2 |
| Compliance | Care Act 2014, CQC regulations, UK GDPR Article 9, GDS 18-Point Service Standard, WCAG 2.1 AA (PSBAR 2018), Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ govtech social care software uk, care act digital assessment uk, local authority digital transformation uk