META TITLE: GovTech Planning Permission Digital Service — UK District Council — ClickMasters Case Study META DESC: A UK district council processing 3,200 planning applications per year was operating on iDOX (legacy planning s... SLUG: /case-studies/govtech-planning-permission-digital-service/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › GovTech Planning Permission Digital Service — UK District Council

# GovTech Planning Permission Digital Service — UK District Council

| 🏭 GovTech / Planning | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: GovTech / Planning ¦ Tech: Next.js, GOV.UK Design System, Node.js/Fastify, PostgreSQL, OS Places API, DLUHC Planning Data API, GOV.UK Pay, GOV.UK Sign-In, AWS eu-west-2 ¦ Compliance: GDS 18-Point Service Standard, WCAG 2.1 AA (PSBAR 2018), UK GDPR, DLUHC Planning Data Standards, Planning Inspectorate digital requirements, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK district council processing 3,200 planning applications per year was operating on iDOX (legacy planning system, 2006) with no public-facing digital submission, PDF-based applications, and a 90-day average decision time. DLUHC Digital Planning Programme standards, GDS Service Standard Beta assessment, WCAG 2.1 AA, and the Planning Inspectorate digital appeal requirements were mandatory. Budget: £95,000.

|  | Our Approach |
| --- | --- |

GDS Digital Planning Application Journey: GOV.UK Design System: conditional form disclosure (full planning vs householder vs permitted development vs prior approval — different form requirements per application type). Address lookup (OS Places API — UPRN-based). Site plan upload (GeoJSON polygon from web map, or file upload). Digital signatures (GOV.UK Sign-In for IDAP authentication). Application fee calculation: automated from application type and floorspace/units. Payment: GOV.UK Pay.

DLUHC Planning Data API Integration: DLUHC Planning Data API: site constraints (conservation area, listed building, flood risk zone, Article 4 directions, Tree Preservation Orders) automatically retrieved for the application site address. Constraint disclosure: applicant informed of relevant constraints before submission. Planning history: existing planning permissions on the site automatically attached to application record.

Case Management and Officer Workflow: Case management: application validation (required documents check), consultation management (statutory consultees — Environment Agency, Historic England, parish councils — notification and response tracking), officer assessment workflow (site visit recording, material considerations checklist, delegated authority threshold), and decision notice generation (templated, conditions library).

Planning Inspectorate Appeal Integration: Planning Inspectorate: digital appeal submission for refused applications. ClickMasters integrated with the Planning Inspectorate's casework system — application refusal triggers appeal portal link in the decision notice. Appeal documentation: all application documents available for direct transfer to Inspectorate appeal casework (no re-submission of documentation).

|  | The Result |
| --- | --- |

Digital service live at 16 weeks, £88,000 — under budget. GDS Beta assessment: passed first attempt. Digital submission rate: 78% in first 6 months (paper: 100% at launch). Average decision time: 90 days → 62 days (31% improvement). Validation failures (invalid applications): reduced 58% (digital validation catches issues before submission). DLUHC Digital Planning Programme: council included in national planning data pilot. WCAG 2.1 AA: zero non-compliances.

"GDS first attempt. 90 days to 62 days decision time. 78% digital submission. DLUHC invited us into the digital planning pilot. The validation failure reduction is the one that most surprised us — we were rejecting 34% of paper applications as invalid. The digital form prevents the most common errors." — Head of Planning, UK District Council (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Next.js, GOV.UK Design System, Node.js/Fastify, PostgreSQL, OS Places API, DLUHC Planning Data API, GOV.UK Pay, GOV.UK Sign-In, AWS eu-west-2 |
| Compliance | GDS 18-Point Service Standard, WCAG 2.1 AA (PSBAR 2018), UK GDPR, DLUHC Planning Data Standards, Planning Inspectorate digital requirements, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ govtech planning permission software uk, digital planning application uk, dluhc digital planning uk