META TITLE: FinTech Wealth Management Platform — UK Boutique Asset Manager — ClickMasters Case Study META DESC: A UK FCA-authorised boutique asset manager with £850M AUM managing 280 private client portfolios needed to rep... SLUG: /case-studies/fintech-wealth-management-boutique-asset-manager/

Last updated: June 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech Wealth Management Platform — UK Boutique Asset Manager

# FinTech Wealth Management Platform — UK Boutique Asset Manager

| 🏭 FinTech / Wealth Management | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / Wealth Management ¦ Tech: React, Node.js/Fastify, PostgreSQL, BNY Mellon API, Bloomberg API, GLEIF LEI API, DTCC ARM (FIX), WeasyPrint, AWS eu-west-2 ¦ Compliance: FCA COBS 9A, FCA Consumer Duty, UK MiFIR, UK GDPR, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK FCA-authorised boutique asset manager with £850M AUM managing 280 private client portfolios needed to replace their manual Excel-based portfolio management with a digital wealth management platform. FCA COBS 9A (suitability assessment for retail clients), FCA Consumer Duty, MiFID II/UK MiFIR transaction reporting, personalised client reporting, and HMRC tax reporting were mandatory requirements. Budget: £120,000.

|  | Our Approach |
| --- | --- |

FCA COBS 9A Suitability Architecture: COBS 9A: suitability assessment must consider client's knowledge and experience, financial situation, and investment objectives. Digital suitability questionnaire: 28 questions covering all COBS 9A dimensions. Risk profiling: 5-band risk profile (Cautious/Conservative/Balanced/Growth/Adventurous). Annual review trigger: automated suitability review reminder 11 months after last assessment. Material change: any significant change to client circumstances triggers immediate re-suitability.

Portfolio Management and Rebalancing: Portfolio position tracking: custody data API (BNY Mellon API), live pricing (Bloomberg API), and transaction history. Asset allocation: actual vs target allocation (per suitability band model portfolio). Rebalancing: automatic rebalancing proposal when allocation drifts > 5% from target. FCA COBS 2.1: best execution — rebalancing proposals include execution rationale.

UK MiFIR Transaction Reporting: FCA UK MiFIR: all trades in financial instruments must be reported to an Approved Reporting Mechanism (ARM) within working day T+1. Trade reporting: OMS to ARM (DTCC) via FIX protocol. ISIN and LEI enrichment (Bloomberg API, GLEIF). Pre-submission validation: validate against FCA validation rules before ARM submission. Rejection management: automated resubmission with correction on rejection.

Personalised Client Reporting: Client portal: portfolio performance (absolute and benchmark-relative), asset allocation chart, transaction history, and CGT (Capital Gains Tax) position. Quarterly report: automated PDF generation (portfolio summary, performance attribution, market commentary section for manager input). COBS 16A: periodic reporting obligations satisfied. UK GDPR: client financial data isolated per client — no cross-client data access.

|  | The Result |
| --- | --- |

Platform live at 18 weeks, £112,000 — under budget. Suitability review completion: 98% of client reviews completed within annual deadline (manual: 84%). MiFIR rejection rate: 6.2% → 0.4% (pre-submission validation). Client portal adoption: 76% of clients accessing portal monthly. Quarterly report generation: 3 days manual → 4 hours automated. FCA COBS 9A audit: suitability documentation commended as best practice.

"FCA audit commended our suitability documentation as best practice. 0.4% MiFIR rejection rate versus 6.2% previously — the pre-submission validation caught everything DTCC would have rejected. The quarterly report automation saved 3 days of work per quarter for our operations team." — COO, UK Boutique Asset Manager (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, BNY Mellon API, Bloomberg API, GLEIF LEI API, DTCC ARM (FIX), WeasyPrint, AWS eu-west-2 |
| Compliance | FCA COBS 9A, FCA Consumer Duty, UK MiFIR, UK GDPR, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ wealth management software uk, boutique asset manager platform uk, mifir reporting wealth management uk