META TITLE: HealthTech NHS Mental Health Crisis Pathway — Trust Digital Triage — ClickMasters Case Study META DESC: An NHS Mental Health Trust with a 24/7 crisis line (1,400 calls/month) needed to build a digital crisis triage... SLUG: /case-studies/healthtech-nhs-mental-health-crisis-pathway/

Last updated: July 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › HealthTech NHS Mental Health Crisis Pathway — Trust Digital Triage

# HealthTech NHS Mental Health Crisis Pathway — Trust Digital Triage

| 🏭 HealthTech / Mental Health | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: HealthTech / Mental Health ¦ Tech: React, Node.js/Fastify, PostgreSQL, GOV.UK Notify (follow-up SMS), NHS PDS FHIR R4, AWS eu-west-2 ¦ Compliance: DTAC all 5 domains, DCB0129, NHS Safe Messaging (Samaritans guidelines), UK GDPR Article 9, NHS DSP Toolkit, WCAG 2.1 AA, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

An NHS Mental Health Trust with a 24/7 crisis line (1,400 calls/month) needed to build a digital crisis triage platform — providing structured safety assessment tools, digital safety plans, and follow-up contact scheduling for service users in crisis. DTAC all 5 domains, DCB0129 (clinical safety in mental health crisis context — highest patient safety risk), NHS Safe Messaging guidance (Samaritans), UK GDPR Article 9 (mental health data — special category), and the NHS Long Term Plan mental health transformation requirements were mandatory. Budget: £90,000.

|  | Our Approach |
| --- | --- |

Crisis Safety Assessment Architecture: Clinical framework: NHS Crisis and Intensive Home Treatment (CIHT) standards, Columbia Suicide Severity Rating Scale (C-SSRS) digitised as structured assessment, and NHS Practitioner Health Programme acute risk criteria. Assessment workflow: triage clinician completes C-SSRS on behalf of service user (not self-report in acute crisis), risk formulation structured (protective factors, risk factors, immediate safety need), and safety plan co-produced with service user.

DCB0129 Mental Health Clinical Safety: Highest hazard: system unavailability during active crisis call — mitigated by: 99.9% uptime SLA with automatic failover, mobile-first design works offline for completed assessment forms, and paper backup protocol (printed on clinician workstation). Second highest hazard: data loss of partially completed safety assessment — mitigated by: auto-save every 30 seconds, optimistic locking, and conflict resolution.

NHS Safe Messaging and Content Standards: Samaritans Safe Messaging Guidelines: all text content reviewed against safe messaging standards (no method mentions, no glorification, focus on recovery). NHS content design: plain English (Flesch score > 60), no clinical jargon in service user-facing content, accessibility (WCAG 2.1 AA). Peer review: all clinician-facing content reviewed by the Trust's clinical lead and a service user experience panel before release.

UK GDPR Special Category and Mental Health Data: Article 9(2)(h) basis: processing necessary for provision of health or social care. Mental health data sensitivity: NHS DSP Toolkit Standard 1 mandatory, CQCC (Care Quality Commission) inspection readiness. Data minimisation: only crisis assessment data collected — no historical record review in the triage platform (clinician accesses RiO/SystmOne separately). Retention: 8 years post-discharge (NHS mental health statutory minimum).

|  | The Result |
| --- | --- |

DTAC approved all 5 domains. DCB0129 accepted first submission. Platform live at 16 weeks, £82,000 — under budget. Crisis safety plans created digitally: 94% of assessed service users (target: 80%). Follow-up contact completion: 78% within 24 hours (pre-platform: 61%). Re-contact rate (service user initiates further contact within 72 hours): 34% reduction. CQC inspection: digital crisis pathway cited as outstanding practice. WCAG 2.1 AA: zero non-compliances.

"CQC cited the digital crisis pathway as outstanding practice. 78% follow-up contact completion within 24 hours versus 61% previously — those 17 percentage points represent real people who received follow-up contact during the most vulnerable period. DCB0129 first submission accepted. The safe messaging review process was the most clinically important piece of the build." — Medical Director, NHS Mental Health Trust (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, GOV.UK Notify (follow-up SMS), NHS PDS FHIR R4, AWS eu-west-2 |
| Compliance | DTAC all 5 domains, DCB0129, NHS Safe Messaging (Samaritans guidelines), UK GDPR Article 9, NHS DSP Toolkit, WCAG 2.1 AA, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ nhs mental health crisis pathway software uk, mental health digital triage uk, healthtech crisis platform uk