META TITLE: InsurTech Commercial Lines Underwriting Platform — Lloyd's Syndicate — ClickMasters Case Study META DESC: A Lloyd's of London underwriting syndicate writing commercial property and liability insurance needed to repla... SLUG: /case-studies/insurtech-commercial-lines-underwriting-lloyds/

Last updated: September 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › InsurTech Commercial Lines Underwriting Platform — Lloyd's Syndicate

# InsurTech Commercial Lines Underwriting Platform — Lloyd's Syndicate

| 🏭 InsurTech / Lloyd's Market | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: InsurTech / Lloyd's Market ¦ Tech: React, Node.js/Fastify, PostgreSQL, Lloyd's Risk Exchange API, Lloyd's Whitespace, Xchanging LPSO API, AWS eu-west-2 ¦ Compliance: Lloyd's Blueprint CDR, FCA ICOBS commercial lines, CASS 5 (premium trust), Solvency II UK QRTs, UK GDPR, Cyber Essentials Plus, ISO 27001

|  | The Challenge |
| --- | --- |

A Lloyd's of London underwriting syndicate writing commercial property and liability insurance needed to replace their legacy underwriting platform (Excel-based risk assessment, manual Lloyd's CDR submission, and paper policy documentation). Lloyd's Blueprint Digital CDR (Core Data Record), Lloyd's Risk Exchange API, FCA ICOBS (commercial lines conduct), CASS (Client Assets) for premium trust accounts, UK GDPR for policyholder data, and Solvency II UK QRT reporting were the requirements. Budget: £150,000.

|  | Our Approach |
| --- | --- |

Lloyd's CDR and Risk Exchange Integration: Lloyd's Core Data Record (CDR): structured risk placement data format required for all Lloyd's electronic placements. CDR schema: risk details (property location, construction, occupancy, protection), coverage terms (perils insured, exclusions, sublimits), premium allocation (by risk class, syndicate line size), and broker/coverholder details. Lloyd's Risk Exchange API: CDR submission → Risk Exchange validation → placement confirmation. ClickMasters integrates Lloyd's Whitespace (electronic placement platform) and Market Reform Contract (MRC) data extraction.

Risk Assessment and Pricing Engine: Commercial property risk assessment: CRESTA zone (catastrophe zone — earthquake, flood, windstorm risk), construction class (Frame, Joisted Masonry, Non-Combustible, Fire Resistive), occupancy class (office, manufacturing, retail), protection class (sprinkler, fire detection). Rating engine: base rate × construction factor × occupancy factor × protection factor × CRESTA zone factor. Lloyd's capacity: each risk checked against syndicate capacity limits (line size per risk, per CRESTA zone, per portfolio). Automatic accumulation check: does this risk increase CRESTA zone concentration above limit?

CASS Premium Trust Account: CASS 5 (Client Assets Sourcebook for insurers): premium received from brokers held in designated trust account before Lloyd's settlement. Trust account reconciliation: daily reconciliation of trust account balance against outstanding premiums. Premium settlement: Lloyd's LPSO (Lloyd's Policy Signing Office) settlement via Central Settlement — automated via Lloyd's Xchanging API. CASS audit: monthly report for CASS 5 compliance — funds held correctly, no commingling with firm assets, trust letter from bank.

Solvency II UK QRT Reporting: Solvency II UK (retained post-Brexit): Lloyd's syndicates report quarterly Quantitative Reporting Templates (QRTs) to Lloyd's (which aggregates for PRA). QRT S.05.01 (premiums, claims, expenses by line of business), QRT S.17.01 (non-life technical provisions). Data pipeline: underwriting platform transactions → Solvency II data store → QRT generation (automated XML → Lloyd's reporting portal). Data quality: automated validation checks before QRT submission — premium and claims data reconciled against accounting records.

|  | The Result |
| --- | --- |

Platform live at 22 weeks, £138,000 — under budget. CDR submission: 100% electronic (previously 40% electronic, 60% manual). Lloyd's Risk Exchange validation rate: 98.4% first-submission pass rate (industry benchmark: 92%). Underwriting decision time: 2.4 days → 4.2 hours. CASS trust account: automated daily reconciliation (previously weekly manual). Solvency II QRT: automated — previously 5 days per quarter manual. Premium processing error rate: 0.4% (previously 3.2%). Lloyd's audit: zero findings.

"98.4% CDR first-submission pass rate versus 92% industry benchmark. Underwriting from 2.4 days to 4.2 hours. CASS daily reconciliation automated. Solvency II QRT from 5 days to automated. Premium processing error from 3.2% to 0.4%. Lloyd's audit zero findings. The CDR work was the most technically complex part — ClickMasters understood Lloyd's market mechanics in a way we have not seen from other suppliers." — Chief Underwriting Officer, Lloyd's Syndicate (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, Lloyd's Risk Exchange API, Lloyd's Whitespace, Xchanging LPSO API, AWS eu-west-2 |
| Compliance | Lloyd's Blueprint CDR, FCA ICOBS commercial lines, CASS 5 (premium trust), Solvency II UK QRTs, UK GDPR, Cyber Essentials Plus, ISO 27001 |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ lloyds underwriting platform uk, insurtech commercial lines software uk, lloyds cdr integration uk