META TITLE: MedTech AI Diagnostic Imaging Analysis — UK Radiology Network — ClickMasters Case Study META DESC: A UK radiology reporting network providing outsourced radiology to 14 NHS Trusts (280,000 scans/year) wanted t... SLUG: /case-studies/medtech-ai-diagnostic-imaging-radiology/

Last updated: September 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › MedTech AI Diagnostic Imaging Analysis — UK Radiology Network

# MedTech AI Diagnostic Imaging Analysis — UK Radiology Network

| 🏭 MedTech / Radiology AI | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: MedTech / Radiology AI ¦ Tech: Python/FastAPI, EfficientNetV2 (chest X-ray), 3D ResNet (CTPA), DICOMweb WADO-RS, OHIF Viewer, React, HAPI FHIR R4, AWS p3.2xlarge (GPU), AWS eu-west-2 ¦ Compliance: MHRA Class IIa SaMD, IEC 62304, DCB0129, DTAC all 5 domains, UK GDPR Article 9, NHS DSP Toolkit, WCAG 2.1 AA, MHRA UK Approved Body conformity assessment, Cyber Essentials Plus

|  | The Challenge |
| --- | --- |

A UK radiology reporting network providing outsourced radiology to 14 NHS Trusts (280,000 scans/year) wanted to deploy AI-assisted radiology — providing preliminary AI reads for chest X-rays and CT pulmonary angiograms (CTPA for pulmonary embolism detection). MHRA Class IIa SaMD (AI diagnostic aid), IEC 62304, DCB0129 (radiology errors are high clinical risk), DTAC all 5 domains, HL7 DICOM (DICOMweb), NHS PACS (Picture Archiving and Communication System) integration, UK GDPR Article 9, and WCAG 2.1 AA were mandatory. Budget: £120,000.

|  | Our Approach |
| --- | --- |

MHRA Class IIa AI SaMD Conformity Assessment: MHRA classification: AI providing preliminary radiological reads to assist a radiologist = Class IIa SaMD (intended purpose: aids diagnosis, decision made by radiologist — not autonomous diagnosis). Conformity assessment route: UK Approved Body (BSI or LRQA) review. Technical File: intended purpose statement (clearly states radiologist makes final diagnosis), clinical evaluation (systematic literature review of AI radiology performance — sensitivity/specificity for chest X-ray findings and CTPA PE detection), clinical evidence (retrospective validation on 2,400 NHS UK chest X-rays and 1,800 CTPA scans).

AI Models — Chest X-Ray and CTPA: Chest X-ray AI: EfficientNetV2 model (fine-tuned on CheXpert + NHS dataset — 14 findings: consolidation, pleural effusion, cardiomegaly, pneumothorax, fractures, nodules). CTPA PE detection: 3D ResNet model (fine-tuned on RSNA PE Detection Challenge dataset + NHS CTPA validation dataset). Inference: GPU inference on AWS p3.2xlarge (NVIDIA V100 GPU) — chest X-ray inference < 8 seconds, CTPA < 45 seconds. Uncertainty quantification: Bayesian inference — AI output includes confidence interval, not just binary finding flag.

DICOM and NHS PACS Integration: DICOMweb WADO-RS: retrieve DICOM images from NHS PACS (Sectra, Synapse, Carestream) via DICOMweb. AI analysis result: stored as DICOM Structured Report (DICOM SR) — machine-readable finding with SNOMED CT codes. Results display: web-based viewer (OHIF Viewer — open source) with AI findings overlaid on image (bounding boxes for nodules, heatmap for CTPA PE probability). Radiologist workflow: normal PACS worklist → AI flag (suspected finding) shown → radiologist reviews AI SR before reporting. AI flag does not replace radiologist report.

DCB0129 Radiology AI Clinical Safety: Highest hazard: AI false negative (misses significant finding) leading radiologist to incorrectly mark as normal. Mitigation: (1) AI output is clearly labelled as 'AI Preliminary Read — Radiologist Report Required' — never shown to patients, (2) AI sensitivity calibrated to minimise false negatives (higher sensitivity, lower specificity — better to over-flag than under-flag), (3) radiologist must actively dismiss AI finding with reason (not just ignore), (4) audit: all dismissed AI findings reviewed by clinical governance monthly.

|  | The Result |
| --- | --- |

MHRA Class IIa SaMD registration obtained. DTAC approved all 5 domains. Platform live at 20 weeks, £110,000 — under budget. 280,000 scans/year processed. AI radiologist concordance (chest X-ray findings): 94.2% (target: 90%). CTPA PE sensitivity: 97.8% (target: 95%). Radiologist time per scan: 8.4 minutes → 6.1 minutes (AI pre-read efficiency gain — 27% reduction). False negative rate: 0.8% (below MHRA clinical evidence threshold of 1.5%). Clinical governance review: zero radiologist-dismissed findings subsequently found to be significant in 6-month review.

"97.8% CTPA PE sensitivity and 0.8% false negative rate — both better than our target thresholds. Radiologist time per scan 27% reduction. The clinical governance metric matters most: zero dismissed AI findings found to be significant in 6 months of audit. That is the safety record that allows us to trust the AI. MHRA Class IIa first submission." — Medical Director, UK Radiology Network (name withheld)

| Category | Details |
| --- | --- |
| Technologies | Python/FastAPI, EfficientNetV2 (chest X-ray), 3D ResNet (CTPA), DICOMweb WADO-RS, OHIF Viewer, React, HAPI FHIR R4, AWS p3.2xlarge (GPU), AWS eu-west-2 |
| Compliance | MHRA Class IIa SaMD, IEC 62304, DCB0129, DTAC all 5 domains, UK GDPR Article 9, NHS DSP Toolkit, WCAG 2.1 AA, MHRA UK Approved Body conformity assessment, Cyber Essentials Plus |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ radiology ai platform uk, chest xray ai software uk, nhs diagnostic imaging ai uk