META TITLE: FinTech Open Banking Personal Finance Management — UK Consumer App — ClickMasters Case Study META DESC: A UK FCA-registered AISP (Account Information Service Provider) building a consumer personal finance managemen... SLUG: /case-studies/fintech-open-banking-personal-finance-management/

Last updated: March 2026 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › FinTech Open Banking Personal Finance Management — UK Consumer App

# FinTech Open Banking Personal Finance Management — UK Consumer App

| 🏭 FinTech / Personal Finance | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: FinTech / Personal Finance ¦ Tech: React Native (Expo), Node.js/Fastify, PostgreSQL, TrueLayer AISP API, AWS SageMaker (categorisation model), GOV.UK Notify, AWS eu-west-2 ¦ Compliance: FCA AISP registration, PSD2/PSRs UK, FCA Consumer Duty (PS22/9), ICO AADC, UK GDPR, AML (transaction monitoring), WCAG 2.1 AA (mobile), Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK FCA-registered AISP (Account Information Service Provider) building a consumer personal finance management (PFM) app needed to achieve Open Banking connectivity across all major UK banks — replacing a legacy Yolt-style API that was shutting down. FCA AISP registration, PSD2/PSRs UK retained, FCA Consumer Duty PS22/9, ICO AADC (some users were under-18 with parental consent), UK GDPR, AML (transaction monitoring for suspicious patterns), and WCAG 2.1 AA (mobile app) were mandatory. Budget: £90,000.

|  | Our Approach |
| --- | --- |

Open Banking AISP Multi-Bank Integration: FCA AISP: registered to access customer bank account information with consent. TrueLayer (Open Banking middleware): aggregates Open Banking connections to all major UK banks (HSBC, Barclays, Lloyds, NatWest, Santander, Halifax, Monzo, Starling, Revolut, First Direct — 95%+ of UK current accounts). TrueLayer Auth API: OAuth 2.0 PKCE (customer consents → TrueLayer → bank → TrueLayer token → AISP API). Data received: account details, balances, transactions (90-day history at consent, 90-day rolling thereafter). Consent management: (1) consent duration display (90 days — bank-enforced), (2) renewal reminder (84 days — customer re-consents before data gap), (3) revocation workflow (customer revokes consent → data deleted within 30 days — UK GDPR Article 17). FCA consent record: every consent created, renewed, and revoked logged immutably.

Transaction Categorisation and Spending Insights: Transaction categorisation: ML model (fine-tuned on UK transaction descriptions — Tesco, ASDA, Costa Coffee, council tax, TV Licence) → 32 categories (groceries, transport, entertainment, utilities, savings, income). Merchant enrichment: Monzo-style merchant logos and clean names (remove bank transaction codes). Net Worth calculation: (1) current account balance, (2) savings accounts, (3) credit cards (liability), (4) mortgages (TrueLayer mortgage data where available). Budget feature: user sets monthly budget per category → spending tracked against budget → alert at 80% → notification at 100%. Spending prediction: 30-day forward spending forecast (linear regression on last 6 months spending patterns — Conservative/Expected/Optimistic).

FCA Consumer Duty PFM Design: FCA Consumer Duty PS22/9 for PFM: FCA Consumer Duty applies to FCA-registered AISPs providing consumer-facing financial tools. Consumer Duty design obligations: (1) product design (PFM features must genuinely help consumers — not nudge them into products that generate commission), (2) price and value (if PFM app earns referral fees from financial products — explicit Consumer Duty value assessment), (3) consumer understanding (spending insights must be clear, accurate, and not misleading — no dark patterns inflating apparent savings), (4) consumer support (customers can delete their account and all data within 30 days — right to erasure). No referral nudging: ClickMasters explicitly designed the PFM to not nudge users towards partner financial products — pure PFM, no commission. FCA Consumer Duty simplifies to: help customers, do not exploit them.

ICO AADC PFM Under-18 Compliance: Some PFM users are under-18 (16–17 year olds with bank accounts — Monzo, Starling, HSBC under-18 accounts). AADC compliance: (1) age verification at registration (DOB required — under-18 triggers AADC mode), (2) AADC controls (behavioural analytics off by default, no spending pattern advertising, parental consent for under-16), (3) data minimisation (under-18 profiles do not have investment or credit product recommendations — not age-appropriate), (4) screen time limitation (under-18 app usage monitoring — ICO recommends but not mandated), (5) parental consent workflow (under-16: parent account linked, parent must approve data access). Open Banking under-18: bank accounts for under-18s (Monzo Under-16 accounts) — Open Banking consent by parent on behalf of minor.

|  | The Result |
| --- | --- |

FCA AISP registration confirmed. Platform live at 16 weeks, £84,000 — under budget. 142,000 registered users at month 6. 95%+ UK bank coverage via TrueLayer. Consent renewal rate: 84.2% (target: > 80%). Transaction categorisation accuracy: 92.4% (UK transaction descriptions). Consumer Duty review: confirmed compliant. AADC compliance: 2,840 under-18 users with age-appropriate controls. Right to erasure: 100% within 30 days. WCAG 2.1 AA (mobile): zero non-compliances. App Store rating: 4.4/5 (App Store) 4.3/5 (Google Play).

"142,000 users in 6 months. 95% UK bank coverage. Consent renewal 84.2%. Transaction categorisation 92.4%. Consumer Duty confirmed. AADC 2,840 under-18 users compliant. Right to erasure 100% within 30 days. App Store 4.4. The pure PFM positioning — no referral commissions, no product nudging, just genuine financial insight — was the Consumer Duty design that got FCA approval fast. FCA approved our Consumer Duty assessment in 3 weeks. Products designed to help, not exploit, do not need lengthy regulatory negotiation." — Founder, UK Open Banking PFM App (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React Native (Expo), Node.js/Fastify, PostgreSQL, TrueLayer AISP API, AWS SageMaker (categorisation model), GOV.UK Notify, AWS eu-west-2 |
| Compliance | FCA AISP registration, PSD2/PSRs UK, FCA Consumer Duty (PS22/9), ICO AADC, UK GDPR, AML (transaction monitoring), WCAG 2.1 AA (mobile), Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ open banking pfm app uk fca aisp, personal finance management uk fintech, truelayer aisp consumer app uk