META TITLE: eCommerce Subscription Box Platform — UK D2C Scale-Up — ClickMasters Case Study META DESC: A UK subscription box company with 120,000 active subscribers (beauty, wellness, and lifestyle products) neede... SLUG: /case-studies/ecommerce-subscription-box-platform-d2c/

Last updated: July 2025 ¦ Reading time: 6 min ¦ Written by: ClickMasters Case Study Team ¦ Reviewed by: James Whitmore, CTO

Home › Case Studies › eCommerce Subscription Box Platform — UK D2C Scale-Up

# eCommerce Subscription Box Platform — UK D2C Scale-Up

| 🏭 eCommerce / Subscription | 🇬🇧 UK | ✅ On Time | 📋 Fixed Price |
| --- | --- | --- | --- |

Sector: eCommerce / Subscription ¦ Tech: React, Node.js/Fastify, PostgreSQL, Stripe Billing, Stripe Tax, GoCardless, AWS eu-west-2 ¦ Compliance: UK Consumer Rights Act 2024 (subscription rules), UK GDPR, PECR, UK VAT, Cyber Essentials

|  | The Challenge |
| --- | --- |

A UK subscription box company with 120,000 active subscribers (beauty, wellness, and lifestyle products) needed to replace their Cratejoy-based platform with a bespoke subscription management system. UK Consumer Rights Act 2015 (subscription cancellation rights — new 2024 regulations), FCA consumer credit implications (deferred billing), UK GDPR for subscriber data, PECR for subscription email communications, and personalised product curation were the requirements. Budget: £110,000.

|  | Our Approach |
| --- | --- |

Subscription Engine — UK Consumer Rights Act 2024: The Consumer Contracts (Amendment) Regulations 2024 (implementing CRA subscription rules): clear pre-contract information about subscription terms, reminder before first renewal (subscription introduced at promotional price), easy cancellation pathway (cancellation must be as easy as sign-up — "click-to-cancel" required), and cooling-off rights for digital subscriptions. Platform: cancellation flow accessible from customer account dashboard with maximum 2 clicks. Reminder email: automated 7 days before first full-price renewal.

Personalisation and Curation Engine: Subscriber onboarding: 15-question preference quiz (skin type, dietary restrictions, lifestyle, colour preferences). Product allocation algorithm: weighted scoring (preference match score + trending score + stock availability). A/B variant testing: Bayesian multi-armed bandit — automatically allocates more subscribers to better-performing curation variants. Surprise factor: 20% of each box allocated to "discovery" items outside stated preferences — drives social sharing and discovery.

Subscription Billing Architecture: Stripe Billing: subscription plans (monthly, quarterly, annual), dunning management (failed payment retry cascade — day 1, 3, 7, 14), and proration for mid-cycle upgrades. Stripe Tax: UK VAT (20%) on beauty products, 0% VAT on specific food/wellness items (VAT classification per product SKU). GoCardless Direct Debit: option for subscribers who prefer Direct Debit over card (lower churn — payment failure rate Direct Debit vs card: 1.8% vs 6.4%).

UK GDPR and PECR for Subscription Marketing: PECR: marketing emails to subscribers — soft opt-in applicable (existing customer relationship for similar products). Preference centre: subscriber controls which product categories they receive curation for and which email types. Unsubscribe: one-click from every email, confirmed immediately (no "are you sure?" friction). ICO enforcement priority: subscription marketing is a frequent PECR enforcement target — ClickMasters implements best-practice consent management.

|  | The Result |
| --- | --- |

Platform live at 16 weeks, £102,000 — under budget. Subscriber churn: 4.2% monthly → 2.8% monthly (personalisation improvement — 33% churn reduction). Direct Debit payment failure: 6.4% (card) → 1.8% (Direct Debit) — 68% reduction in dunning cases. CRA 2024 compliance: cancellation flow independently reviewed and confirmed compliant. PECR: ICO audit requested and confirmed compliant. Curation satisfaction NPS: 72 (industry benchmark: 35).

"Churn from 4.2% to 2.8% monthly. For a subscription business, that is the metric that determines survival. Direct Debit payment failure 6.4% to 1.8% — two-thirds of our dunning cases gone. The CRA 2024 cancellation compliance review confirmed we were correct before the regulation came into force. PECR audit confirmed compliant." — CEO, UK Subscription Box Company (name withheld)

| Category | Details |
| --- | --- |
| Technologies | React, Node.js/Fastify, PostgreSQL, Stripe Billing, Stripe Tax, GoCardless, AWS eu-west-2 |
| Compliance | UK Consumer Rights Act 2024 (subscription rules), UK GDPR, PECR, UK VAT, Cyber Essentials |
| Contract | Fixed-price Agile |
| IP | 100% transferred |

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

- Case Studies: /case-studies/

Build Something Similar Book a free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

Article ¦ subscription box platform uk, ecommerce subscription management uk, direct to consumer subscription software uk