META TITLE: What is Velocity? UK Definition ¦ ClickMasters META DESC: Velocity explained. Velocity is a measure of how much work a Scrum team typically completes per sprint, measured in story points. ... SLUG: /glossary/velocity-definition/

Last updated: June 2025 ¦ Reading time: 4 min ¦ Written by: ClickMasters Technical Team ¦ Reviewed by: James Whitmore, CTO

Home › Glossary › What is Velocity?

# What is Velocity? — UK Software Development Guide

| 📚 Definition | 🇬🇧 UK Context | 🔗 Related Terms | 💼 Commercial Use |
| --- | --- | --- | --- |

Direct Answer: Velocity is a measure of how much work a Scrum team typically completes per sprint, measured in story points. It is calculated as the average story points completed over the last 3–5 sprints. Velocity is used for sprint planning (commit to story points equal to average velocity) and project forecasting (total remaining story points / velocity = sprints remaining).

|  | Velocity — UK Context |
| --- | --- |

Velocity is a key management metric on ClickMasters fixed-price projects. At the project kickoff, ClickMasters estimates the team's initial velocity based on the technology stack and team composition. After 2–3 sprints, actual velocity replaces the estimate. If actual velocity falls significantly below estimate, it is surfaced immediately in the sprint retrospective — enabling corrective action before timeline slippage becomes critical. For UK clients paying fixed price, velocity transparency builds trust that the delivery is on track.

|  | Related Terms |
| --- | --- |

Story Points: The unit velocity measures.

Sprint: The iteration velocity is measured per.

Burn-Down Chart: Uses velocity to project completion.

Capacity Planning: Using velocity to plan team workload.

|  | Related Pages |
| --- | --- |

- Custom Software Development UK: /custom-software-development/

Expert Advice on Velocity Free consultation. → clickmasterssoftwaredevelopmentcompany.co.uk/contact/

DefinedTerm + FAQPage ¦ "what is velocity in agile" (500/mo)